| NPRR | 327 | NPRR Title | State Estimator Data Redaction Methodology |
| --- | --- | --- | --- |
| Impact Analysis Date |  | September 19, 2011 |  |
| Cost/Budgetary Impact |  | System Implementation Cost: $155k – $175k Annual Recurring Operations and Maintenance (O&M) Budget Cost: $240k – $260k (See ERCOT Staffing Impacts). |  |
| Estimated Project Duration* *Unless otherwise indicated, project time requirements begin upon project initiation. |  | Estimated Duration: Between five to eight months The time-line for implementing this Nodal Protocol Revision Request (NPRR) is dependent upon ERCOT Board prioritization and approval. Please see the Project Priority List (PPL) for additional information. |  |
| ERCOT Staffing Impacts (across all areas) |  | There will be ongoing operational impacts across the following ERCOT departments totaling 1.4 Full-Time Employees (FTEs) to support this NPRR: - Operations Support - Enterprise Information Management - Energy and Market Management System (EMMS) Production Support - Enterprise Information Services (EIS) Production Support - Client Services ERCOT has assessed its ability to absorb the ongoing efforts of this NPRR with current staff. The following departments are unable to absorb the effort and require additional staff: - Operations Support: 1 FTE - Enterprise Information Management: 1 FTE |  |
| ERCOT Computer System Impacts |  | The following ERCOT systems will be impacted: - Energy Management System (EMS) - Current Day Reports (CDR) - Market Information System (MIS) - Information Systems Manager (ISM) - Network Modeling and Management System (NMMS) |  |
| ERCOT Business Function Impacts |  | ERCOT will update its business functions to implement the posting and redaction requirements of this NPRR. |  |
| Grid Operations & Practices Impacts |  | No impact on grid operations and practices. |  |

Alternatives for a More Efficient Implementation (include explanation of impacts)

None.

Evaluation of Interim Solutions (e.g., manual workarounds)

None identified.

Feasibility of Implementation

Impact on Resource Availability: None proposed. Impact on Other Projects: None proposed.

Comments

None.