| MCT/TX SET 4.0 Event Summary |  |  |
| --- | --- | --- |
| Event Description: MCT/TX SET 4.0 | Date: November 9, 2011 | Completed by: Dwight Page |
| Attendees: Jennifer Frederick (Direct Energy), Jim Lee (Direct Energy), Dwight Page (ERCOT), Gene Cervenka (ERCOT), Kathryn Thurman (ERCOT), Ed Echols (ONCOR), Diana Rehfeldt (TNMP), Chris Rowley (TXU), Susan Turk (TXU), Barbara Goubeaud (EC Info), Gricelda Calzada (AEP), Becky Taylor (CNP), Carolyn Reed (CNP), Jonathan Landry (Gexa), Kyle Patrick (Reliant), Monica Jones (Reliant), Dow Lynch (ESG), , Laura Aldis (Gexa), Sandra Tindall (ERCOT), Kathy Scott (CNP), Jim Purdy (AEP), Kim Wall (PPL Solutions) |  |  |
| Antitrust Admonition ERCOT strictly prohibits market participants and their employees who are participating in ERCOT activities from using their participation in ERCOT activities as a forum for engaging in practices or communications that violate the antitrust laws. The ERCOT Board has approved guidelines for members of ERCOT Committees, subcommittees and working Groups to be reviewed and followed by each market participant attending ERCOT meetings. If you have not received a copy of these Guidelines, please send an email to Suzy Clifton at sclifton2@ercot.com to receive a copy. Disclaimer All presentations and materials submitted by Market Participants or any other Entity to ERCOT staff for this meeting are received and posted with the acknowledgement that the information will be considered public in accordance with the ERCOT Websites Content Management Operating Procedure. Introductions: Issues: - No issues presented… - No additional Change Controls for RMS Review changes to Requirements resulting from recent Change Controls – Gene Cervenka - Redlines accepted for the following Change Controls: 2011-788, 2011-789, 2011-790, 2011-793, 2011-795, and 2011-796; Updates made to FR4.6, FR6.2, and FR11.20 - Reviewed those things that have been added to the Requirements Document - The group made wording changes which did not impact the intent of the previous wording - AMS meter file posted to FTP sites will only be posted once - Ended with a clean document and no redlines. - Updated Business Requirements document will be posted to the MCT page Review date for flight orientation: - Flight orientation will be held January 25, 2012 at the MET. - Notice to go out the first part of December 2011. Update from MarkeTrak Task Force: - The MarkeTrak application will be taken offline Friday noon of the conversion weekend. - MarkeTrak Taskforce leadership, TDSPs and PUCT Staff, Cliff Crouch opted to support MPs not working any Switch hold MarkeTrak issues submitted 8 AM or later on that Friday - TDSPs cannot support a manual workaround - Concern expressed by CRs for new MVIs on a tampering switch hold - MarkeTrak Taskforce will re-review the issue Other Business: - None Review email input on Test Scripts: - Request to add a test script around tampering and the 810 - Suggested to review test scripts periodically to see if still needed Testing Updates: - By the end of November 9, 2011 the current flight will be 94% complete - Current flight anticipated being complete by November 30, 2011 - Black out period does not begin until December 7, 2011 Review New Examples of Transactions: Diana Rehfeldt - See key documents posted to this meeting - 814_04 example 6, line 30 – added C and EC - 814_05 example 6, line 30 – added C and EC - 814_14 example 4, line 37 – added C and EC - 814_14 example 4, line 36 – added C and EC - 814_22 example 2, line 27 – added C and EC - 814_20 example 9, line 16 – added C and EC - 810_02 example 6, transaction is for Stand Alone Tampering Invoice - If errors discovered, notify TXSET management - TXU (Susan Turk) had questioned about implementation guide….let all know that ERCOT is having problems posting to ERCOT.com - TXU looking for test file to populate AMS…..We will try and track down - TXU asked CNP if the new upcoming transition charge would be TC4 or TC5…CNP indicated it would be TC5 Review 2012 meeting dates: - For Jan – June these will be joint SET/MCT and after that just SET. - We typically do 10 – 5 on Day 1 and 9 – 4 on day 2 - For Jan – June the meetings will be joint SET/MCT. - Dates subject to change - We typically do 10-5 on Day 1 and 9-4 on day 2 Jan 11th and 12th Feb 15th and 16th Mar 7th and 8th Apr 11th and 12th May 9th and 10th June 13th and 14th July 11th and 12th Aug 15th and 16th Sep 12th and 13th Oct 10th and 11th Nov 7th and 8th Dec 5th and 6th New Item: - Kathryn Thurman suggested an additional swim-lane for tampering switch-hold and mass transition - Kathy Scott volunteered to develop the Visio - Next meeting is December 7, 2011 Adjourn: - Jennifer Frederick adjourned meeting |  |  |