| NPRR | 327 | NPRR Title | State Estimator Data Redaction Methodology |
| --- | --- | --- | --- |
| Impact Analysis Date |  | November 23, 2011 |  |
| Cost/Budgetary Impact |  | System implementation cost: $155k – $175k Annual Recurring Operations and Maintenance (O&M) Budget Cost: $125k – $135k (See ERCOT Staffing Impacts). |  |
| Estimated Project Duration* *Unless otherwise indicated, project time requirements begin upon project initiation. |  | Estimated Duration: five to eight months The time-line for implementing this Nodal Protocol Revision Request (NPRR) is dependent upon ERCOT Board prioritization and approval. Please see the Project Priority List (PPL) for additional information. |  |
| ERCOT Staffing Impacts (across all areas) |  | There will be an ongoing impact of one Full-Time Employee (FTE) in the Operations Support department. |  |
| ERCOT Computer System Impacts |  | The following ERCOT system(s) will be impacted: - Energy Management System (EMS) - Current Day Records (CDR) - Market Information System (MIS) - Information Systems Manager (ISM) - Network Modeling and Management System (NMMS) |  |
| ERCOT Business Function Impacts |  | ERCOT will update its business functions to implement the posting and redaction requirements of this NPRR. |  |
| Grid Operations & Practices Impacts |  | No impact on grid operations and practices. |  |

Alternatives for a More Efficient Implementation (include explanation of impacts)

Please see ERCOT comments.

Evaluation of Interim Solutions (e.g., manual workarounds)

None proposed.

Feasibility of Implementation

Impact on Resource Availability: See ERCOT Staffing Impacts (above). Impact on Other Projects: None identified.

Comments

None.