| NPRR Number | 351 | NPRR Title | SCED Look-Ahead Step 1: Pricing: Calculate Non-Binding Prices and Basepoints for Initial Research into SCED Look-Ahead and allow Consumers to have a Forward Price Projection (formerly “Calculate and Post Projected Non-Binding LMPs for the Next 15 Minutes”) |
| --- | --- | --- | --- |
| Impact Analysis Date |  | November 30, 2011 |  |
| Cost/Budgetary Impact |  | System implementation cost: $650k – $750k Ongoing infrastructure expense: $30k – $40k per year |  |
| Estimated Project Duration* *Unless otherwise indicated, project time requirements begin upon project initiation. |  | Estimated Duration: Six months The timeline for implementing this Nodal Protocol Revision Request (NPRR) is dependent upon ERCOT Board prioritization and approval. Please see the Project Priority List (PPL) for additional information. |  |
| ERCOT Staffing Impacts (across all areas) |  | None. |  |
| ERCOT Computer System Impacts |  | The following ERCOT system(s) will be impacted: - Market Management System (MMS) - Energy Management System (EMS) - Market Information System (MIS) - Current Day Reports (CDR) - Information Systems Master (ISM) |  |
| ERCOT Business Function Impacts |  | ERCOT will update impacted business processes to implement this revision request. |  |
| Grid Operations & Practices Impacts |  | None. |  |

Alternatives for a More Efficient Implementation (include explanation of impacts)

None identified.

Evaluation of Interim Solutions (e.g., manual workarounds)

None identified.

Feasibility of Implementation

Impact on Resource Availability: None identified. Impact on Other Projects: None identified.

Comments

Approximately 25% of the cost is for infrastructure necessary to support the Look-Ahead Security-Constrained Economic Dispatch (SCED) application.