| Event Summary |  |  |
| --- | --- | --- |
| Event Description: MTTF Meeting Notes | Date: 11-17 | Completed by: Craig Dillon |
| Attendees: Onsite; WebEx. Name; Company; Name; Company. John Schatz; TXU; Diana Rehfeldt; TNMP. Craig Dillon; ERCOT; Gricelda Calzada; AEP. Jonathan Landry; Gexa; Tina Moorehead. Jim Lee; Direct; Cheryl Franklin; AEP. Tammy Stewart; ERCOT; Kathy Scott; CenterPoint. Monica Jones; Reliant; Cliff Couch; PUCT. Carolyn Reed; CenterPoint; Kyle Patrick; Reliant. Kimaniece George. Corde Nuru; CenterPoint. Brian Kelly; PUCT. |
| Agenda Introductions MCT/TXSET update for MarkeTrak Phase 3 Shutdown- Kathy Scott Project update from ERCOT - Review proposed ERCOT testing execution plan - Test plan document review for release bucket 1 Updated 100% Detailed Design Review Updates from ERCOT- Tammy - Validate AMS UIDESIIDINTERVAL field - Check seven year backup for background reports LUNCH MTTF script creation Other Business Gather Action Items Adjourn HIGHLIGHTS: - MCT/TXSET update for MarkeTrak Phase 3 Shutdown- Kathy Scott - Slated for June 1 - Discussion at TXSET around subject - Reviewed Phase 3 release 1 transition process document - Once finalized will send out document to all MPs - MT unavailable noon 6/1 til following Monday 6/4 - Reviewed discontinued processes (mainly ISAs) - Four hour process - ISA 7164 - REP of Record addition or removal of switch holds - ISA 71711 - ISA 71712 - ISA 71644 - ISA 1234 for missing - ISA 12345 for dispute - Suggested previously to keep running list of FAQs - Discussion around PUCT concerns with lights-out scenarios during cutoff time causing inability to resolve during normal and approved business process timelines - Main concern is between 12 and 1 pm when MarkeTrak is down - Centerpoint requires MarkeTrak numbers in their back-end systems to resolve issues - Group could not come to determination of how to address, so scheduled separate WebEx to work out details - Meeting is set for 11/30 and is on MarkeTrak Task Force calendar - Chairs have emailed notification regarding meeting to lists - Redlined Phase 3 document - Group asked to reiterate the importance of all parties involved take part and reiterate in TXSET calls. - Recommend group email all active users (users that have accessed within 30 days) for outreach email in January or February and also in June - Any technical/development questions should be emailed to Tammy or Dave - Project update from ERCOT (Tammy) - Detailed design approved - MP29 will follow “as built” document - Labeled “complete” but if changes needed, can accommodate - WSDLs will be updated as needed for any changes moving forward - Project on track for 12/8 migration to ITEST - Background reports do not appear to archive and stay visible - Script Creation - Created scripts for MP29 as group - Scripts will be sent out for comment - Redlined Phase 3 document as group - Other Business - December 6 meeting will start at 1 to accommodate COPS - Oncor will be providing lunch DETAILS: - MCT/TXSET update for MarkeTrak Phase 3 Shutdown- Kathy Scott - Slated for June 1 - Discussion at TXSET around subject - Reviewed Phase 3 release 1 transition process document - Once finalized will send out document to all MPs - MT unavailable noon 6/1 til following Monday 6/4 - Reviewed discontinued processes (mainly ISAs) - Four hour process - ISA 7164 - REP of Record addition or removal of switch holds - ISA 71711 - ISA 71712 - ISA 71644 - Suggested previously to keep running list of FAQs - Some FAQs listed on document - Existing issues will not be changed - Reports will not be changing, but processes will so need to modify report parameters (ie rescission) - All issues need to be worked by noon for shutdown - Switch holds only need interim process per group in previous discussions due to time sensitivity - Should be submitted prior to 8 am to ensure completed by noon - TDSP may reject issues submitted after 8 am - TDSPs will direct to use new subtype after implementation of old subtype submittal - Kathy – TDSPs would work until goes down. If response before that time will remove. If not worked before noon cannot remove (for MVIs only). - Kyle – good with this with understanding that from our end cannot send bulk dpp’s in to be removed between 8 and noon. Should be submitted in advance - Jonathan – discussed in SET about what to do after that but no decision yet. - Kyle – do not want that Friday to be a “non-work” day. DPPs ok to send night before, not that morning. - Kathy – MVIs should be submitted to us by 11:00 am. We can work those before shutdown if CR responds quickly - Redlined document - Verifying – issues prior to 8 am or up to 8 am will receive 4 business hour up until 11 am to try to gain premise (for removal). - Cliff – PUCT is ok with process as long as in lights out situation can be resolved - Craig/John – there is a possibility that ESIID has hold on it and if MVI or transaction comes in after 12 pm on cutoff day there is no way to energize until Monday. - ?? Is there workaround outside MT for these? - Kathy – would take some internal discussion. Even with MT it is cumbersome and difficult. Outside of Marketrak (email, etc) – would have to figure out an alternative process. - Cliff – Concern with lights out during weekend - John – do we need to have a workaround process for those few instances to prevent lights out all weekend for items that come in after noon - Jonathan – part of MT process is 1 hour for CR to reply or not. - Cliff – concern is customer without power. Is there a way to have a workaround so we can discuss internally at PUCT? - Carolyn – ERCOT 4.0 training? - Kathy – 1/5 - Carolyn – this decision needs to be made prior so can be discussed in that training. - Kathy – agree. Might need conference call for this topic. - Cliff – need process for lights out if there can be a solution to accommodate that 1 hour window - Kyle – can switch holds be removed outside of MarkeTrak. - Kathy – we can remove a hold without MT, but MT allows CR to be in control. - Corde – for DPP we must enter in associated MT issue # because we have to report those #s to PUCT. - Kathy – what happens if new MVI? - Corde – if we’re listing hold per MT it will put MT #. If removing due to MVO that doesn’t require MT # and uses transaction #. ISA 71712 those #s are reported to PUCT for accuracy. 7164 involving 2 CRs could be tamper or DPP as new CR doesn’t know type of hold. - Kathy – without MT tool, even with workaround would need the MT issue # to release hold (verified by Corde). - GROUP – move to have separate call/WebEx to discuss - Kathy – request PUCT clarification on what PUCT could support. - Brian Kelly - PUCT cannot weight in on this – does not have authority - ****SCHEDULE CALL TO DISCUSS 1 HOUR WINDOW 12-1 PM FOR HOLDS TO ENABLE REMOVING HOLD TO PREVENT WEEKEND LIGHTS OUT**** - JONATHAN – DRAFT DOCUMENT PRIOR TO MEETING**** AROUND WEEK AFTER THXGIVING – 1st week of December prior to 12/6 meeting. If not, must discuss in 12/6 meeting - CR training 1/25. Mandatory flight training - Redlined phase 3 document as group to reflect changes - Question for tdsps/ercot to pick up valid parent issues due to timestamps - Carolyn – via mt/other, will go to right group? Answer is yes - Would have to be mt/other to get timestamps - Cheryl – data request/other – what other options? - Tammy – other options outside of MT – email, but ‘other’ better solution to request parent id timestamp - Carolyn – during TXSET calls, need to note that people take special precautions over weekend. Will be after memorial day holiday so unknown how many internal resources shops will have. - ****Group – reiterate in TXSET calls *** - John – recommend each shop have meetings that weekend to streamline processes with dedicated people to handle special one-off issues. Cannot require, but recommend. - ***Jonathan – recommend using list of all active users (30 days) as have previously for email outreach from MTTF – possibly more than 1 outreach email. Jan or Feb and right before June – Craig will send**** - Review proposed ERCOT testing execution plan - Test plan document review for release bucket 1 - Updated 100% Detailed Design Review/Updates from ERCOT- Tammy - Tammy – AMS – UID Interval field – MT does not interface with Lodestar so we cannot validate on that field. Only ESIID can be validated. - Carolyn – ESIID/Starttime? - Tammy – assignee, esiid, start/stoptime, origin. Will be doing ESIID validations as current but because UIDAMSInterval is not in registration system cannot verify - Tammy – question on how long background reports retained – currently no retention cutoff. If that changes will let group know. - Detailed design approved– MP29 will follow “as built” document. Not updated in this doc but included in WSDLs. Everything else is same. Could change – although labeled 100%, if needs to be changed can be. - Changes in market rule will not be reflected. In that case will update WSDLs as needed. - Project on track for 12/8 migration to ITEST. - Development going well. - March 12 functional testing - Craig posted WSDLs in zip file on this meeting - ***if questions on development, email to dave/tammy any technical review questions. *** - User Guide Changes Review – Tammy - Finalize 11/29 and push to website - ***send reminder to group to request comments on user guide*** - Test Plan Review – Tammy - Reviewed PR010_01 MT Phase 3 Document - Smoke Test – subset of scripts for integrational/functional testing - if fails will not proceed until resolved - Usability Testing – time, accuracy, recal and emotional response - no pass/fail result - Input Value – tests input values and that responses are expected if outside parameters or required field left blank - Functional – System behavior and according to requirements - Integration – ensures systems that work together and tested separately function as expected when combined (MT/Siebel) - Regression – ensure current functionality works post migration - Reviewed Scope (from table on page 3) - Current functional scripts become regression after implementation - Deliverables - Testing status updates - Test Results - Mercury Quality Center – pass/fail - Defect Reporting - Data Prep - Test Entry criteria - Exit criteria - Test Execution - SLA - Risks and contingencies - Table - Definitions - Carolyn – previous phases MPs had test plans to align with ERCOT test plans. - When market runs internal scripts, we will have capability to run regression testing? - Tammy – in cert? - More of a connectivity check. When we do UAT its full functionality. - Carolyn – we don’t have access to ERCOT regression testing. We cannot see your results. We have to know what you tested in the tool and that we can use same functionality. - Tammy – we do from CR, TDSP and ERCOT perspective. - Carolyn – phase 2 MPs did this as well. I think we need to be able to test as well. - Tammy – in regression testing, if find a problem would not make it to Cert environment. - Carolyn – we found issues in phase 2 - ***Tammy/Carolyn – will check on what was done in phase 2-regression*** - Due to resource limitations concern about ability to support - ***will talk offline*** - Diana – question from IT about API testing - What involved? Can I get with someone after call to discuss? - TDSP – Carolyn – ERCOT, dave or tammy - Carolyn – communications primarily - MP29 use case – Tammy - Some changes made after working with development - In progress-assignee – previously reassign - Reassign to primary/secondary, etc. - To simplify replaced all reassign and existing ‘return to” with “assign to” (submitter, primary, secondary, ercot) - Once secondary field populated, can’t be changed or replaced - Still uses ‘new all’ once assigned to submitter, primary goes to new, secondary – new. Also in extension scenarios - Once has submitting, primary and secondary and try to put in another duns will get error message that cannot. - Needs new issue if assigned to wrong party - Wsdl does not specify required - Carolyn – question on rule being required – will prevent using for other reasons - Tammy – for issues that current workflows won’t work this is what to use. Alpha/numeric to accommodate unknown. - Carolyn - multi-functional type – not just for rules - Carolyn – can RMG be edited to reflect when not to use? - ***Chairs – review possible addition in RMG of when not to use this subtype with Sandra Tindall*** - This will help when MTTF is sunsetted - MTTF script creation - Other Business - Gather Action Items - Test Scripts – Jonathan - Redlined scripts for MP29 - Created test scripts as a group to support MP29 – Market Rules “catchall” - ***SEND SCRIPTS OUT FOR COMMENT*** - OTHER – dec 6 meeting starts at 1 to accommodate COPS – Oncor providing lunch |  |  |
| ACTION ITEMS: - Craig/Chairs - Schedule call to review workaround processes for cutover date to ensure ability to prevent lights-out situations outside of approved timelines and processes - Set for 11/30 - Jonathan – draft document prior to meeting - Group – reiterate importance of preparation to all parties to prepare for cutover and TXSET calls - Jonathan – prepare email for distribution to all active users (active within 30 days) to be sent out January or February and again in May. - Group - For any technical or development questions, email Tammy Stewart or Dave Michelsen (ERCOT) - Chairs – send reminder to group to request comments on user guide - Tammy/Carolyn – check on what was done in Phase 2 regarding regression testing (market testing) - Chairs – contact Tammy to discuss offline - Chairs – review possible addition in RMG of when to not use MP29 subtype. - Chairs – send scripts out for comment - Craig – modify 12/6 meeting to 1-5 (Oncor will provide lunch) - done |  |  |