| Event Summary |
| --- |
| Event Description: MTTF Meeting Notes | Date: 11-17 | Completed by: Craig Dillon |
| Attendees: Onsite WebEx Name Company Name Company John Schatz TXU Diana Rehfeldt TNMP Craig Dillon ERCOT Gricelda Calzada AEP Jonathan Landry Gexa Tina Moorehead Jim Lee Direct Cheryl Franklin AEP Tammy Stewart ERCOT Kathy Scott CenterPoint Monica Jones Reliant Cliff Couch PUCT Carolyn Reed CenterPoint Kyle Patrick Reliant Kimaniece George Corde Nuru CenterPoint Brian Kelly PUCT |
| Agenda Introductions MCT/TXSET update for MarkeTrak Phase 3 Shutdown- Kathy Scott Project update from ERCOT Review proposed ERCOT testing execution plan Test plan document review for release bucket 1 Updated 100% Detailed Design Review Updates from ERCOT- Tammy Validate AMS UIDESIIDINTERVAL field Check seven year backup for background reports LUNCH MTTF script creation Other Business Gather Action Items Adjourn HIGHLIGHTS: MCT/TXSET update for MarkeTrak Phase 3 Shutdown- Kathy Scott Slated for June 1 Discussion at TXSET around subject Reviewed Phase 3 release 1 transition process document Once finalized will send out document to all MPs MT unavailable noon 6/1 til following Monday 6/4 Reviewed discontinued processes (mainly ISAs) Four hour process ISA 7164 REP of Record addition or removal of switch holds ISA 71711 ISA 71712 ISA 71644 ISA 1234 for missing ISA 12345 for dispute Suggested previously to keep running list of FAQs Discussion around PUCT concerns with lights-out scenarios during cutoff time causing inability to resolve during normal and approved business process timelines Main concern is between 12 and 1 pm when MarkeTrak is down Centerpoint requires MarkeTrak numbers in their back-end systems to resolve issues Group could not come to determination of how to address, so scheduled separate WebEx to work out details Meeting is set for 11/30 and is on MarkeTrak Task Force calendar Chairs have emailed notification regarding meeting to lists Redlined Phase 3 document Group asked to reiterate the importance of all parties involved take part and reiterate in TXSET calls. Recommend group email all active users (users that have accessed within 30 days) for outreach email in January or February and also in June Any technical/development questions should be emailed to Tammy or Dave Project update from ERCOT (Tammy) Detailed design approved MP29 will follow “as built” document Labeled “complete” but if changes needed, can accommodate WSDLs will be updated as needed for any changes moving forward Project on track for 12/8 migration to ITEST Background reports do not appear to archive and stay visible Script Creation Created scripts for MP29 as group Scripts will be sent out for comment Redlined Phase 3 document as group Other Business December 6 meeting will start at 1 to accommodate COPS Oncor will be providing lunch DETAILS: MCT/TXSET update for MarkeTrak Phase 3 Shutdown- Kathy Scott Slated for June 1 Discussion at TXSET around subject Reviewed Phase 3 release 1 transition process document Once finalized will send out document to all MPs MT unavailable noon 6/1 til following Monday 6/4 Reviewed discontinued processes (mainly ISAs) Four hour process ISA 7164 REP of Record addition or removal of switch holds ISA 71711 ISA 71712 ISA 71644 Suggested previously to keep running list of FAQs Some FAQs listed on document Existing issues will not be changed Reports will not be changing, but processes will so need to modify report parameters (ie rescission) All issues need to be worked by noon for shutdown Switch holds only need interim process per group in previous discussions due to time sensitivity Should be submitted prior to 8 am to ensure completed by noon TDSP may reject issues submitted after 8 am TDSPs will direct to use new subtype after implementation of old subtype submittal Kathy – TDSPs would work until goes down. If response before that time will remove. If not worked before noon cannot remove (for MVIs only). Kyle – good with this with understanding that from our end cannot send bulk dpp’s in to be removed between 8 and noon. Should be submitted in advance Jonathan – discussed in SET about what to do after that but no decision yet. Kyle – do not want that Friday to be a “non-work” day. DPPs ok to send night before, not that morning. Kathy – MVIs should be submitted to us by 11:00 am. We can work those before shutdown if CR responds quickly Redlined document Verifying – issues prior to 8 am or up to 8 am will receive 4 business hour up until 11 am to try to gain premise (for removal). Cliff – PUCT is ok with process as long as in lights out situation can be resolved Craig/John – there is a possibility that ESIID has hold on it and if MVI or transaction comes in after 12 pm on cutoff day there is no way to energize until Monday. ?? Is there workaround outside MT for these? Kathy – would take some internal discussion. Even with MT it is cumbersome and difficult. Outside of Marketrak (email, etc) – would have to figure out an alternative process. Cliff – Concern with lights out during weekend John – do we need to have a workaround process for those few instances to prevent lights out all weekend for items that come in after noon Jonathan – part of MT process is 1 hour for CR to reply or not. Cliff – concern is customer without power. Is there a way to have a workaround so we can discuss internally at PUCT? Carolyn – ERCOT 4.0 training? Kathy – 1/5 Carolyn – this decision needs to be made prior so can be discussed in that training. Kathy – agree. Might need conference call for this topic. Cliff – need process for lights out if there can be a solution to accommodate that 1 hour window Kyle – can switch holds be removed outside of MarkeTrak. Kathy – we can remove a hold without MT, but MT allows CR to be in control. Corde – for DPP we must enter in associated MT issue # because we have to report those #s to PUCT. Kathy – what happens if new MVI? Corde – if we’re listing hold per MT it will put MT #. If removing due to MVO that doesn’t require MT # and uses transaction #. ISA 71712 those #s are reported to PUCT for accuracy. 7164 involving 2 CRs could be tamper or DPP as new CR doesn’t know type of hold. Kathy – without MT tool, even with workaround would need the MT issue # to release hold (verified by Corde). GROUP – move to have separate call/WebEx to discuss Kathy – request PUCT clarification on what PUCT could support. Brian Kelly - PUCT cannot weight in on this – does not have authority ****SCHEDULE CALL TO DISCUSS 1 HOUR WINDOW 12-1 PM FOR HOLDS TO ENABLE REMOVING HOLD TO PREVENT WEEKEND LIGHTS OUT**** - JONATHAN – DRAFT DOCUMENT PRIOR TO MEETING**** AROUND WEEK AFTER THXGIVING – 1st week of December prior to 12/6 meeting. If not, must discuss in 12/6 meeting CR training 1/25. Mandatory flight training Redlined phase 3 document as group to reflect changes Question for tdsps/ercot to pick up valid parent issues due to timestamps Carolyn – via mt/other, will go to right group? Answer is yes Would have to be mt/other to get timestamps Cheryl – data request/other – what other options? Tammy – other options outside of MT – email, but ‘other’ better solution to request parent id timestamp Carolyn – during TXSET calls, need to note that people take special precautions over weekend. Will be after memorial day holiday so unknown how many internal resources shops will have. ****Group – reiterate in TXSET calls *** John – recommend each shop have meetings that weekend to streamline processes with dedicated people to handle special one-off issues. Cannot require, but recommend. ***Jonathan – recommend using list of all active users (30 days) as have previously for email outreach from MTTF – possibly more than 1 outreach email. Jan or Feb and right before June – Craig will send**** Review proposed ERCOT testing execution plan Test plan document review for release bucket 1 Updated 100% Detailed Design Review/Updates from ERCOT- Tammy Tammy – AMS – UID Interval field – MT does not interface with Lodestar so we cannot validate on that field. Only ESIID can be validated. Carolyn – ESIID/Starttime? Tammy – assignee, esiid, start/stoptime, origin. Will be doing ESIID validations as current but because UIDAMSInterval is not in registration system cannot verify Tammy – question on how long background reports retained – currently no retention cutoff. If that changes will let group know. Detailed design approved– MP29 will follow “as built” document. Not updated in this doc but included in WSDLs. Everything else is same. Could change – although labeled 100%, if needs to be changed can be. Changes in market rule will not be reflected. In that case will update WSDLs as needed. Project on track for 12/8 migration to ITEST. Development going well. March 12 functional testing Craig posted WSDLs in zip file on this meeting ***if questions on development, email to dave/tammy any technical review questions. *** User Guide Changes Review – Tammy Finalize 11/29 and push to website ***send reminder to group to request comments on user guide*** Test Plan Review – Tammy Reviewed PR010_01 MT Phase 3 Document Smoke Test – subset of scripts for integrational/functional testing if fails will not proceed until resolved Usability Testing – time, accuracy, recal and emotional response no pass/fail result Input Value – tests input values and that responses are expected if outside parameters or required field left blank Functional – System behavior and according to requirements Integration – ensures systems that work together and tested separately function as expected when combined (MT/Siebel) Regression – ensure current functionality works post migration Reviewed Scope (from table on page 3) Current functional scripts become regression after implementation Deliverables Testing status updates Test Results Mercury Quality Center – pass/fail Defect Reporting Data Prep Test Entry criteria Exit criteria Test Execution SLA Risks and contingencies Table Definitions Carolyn – previous phases MPs had test plans to align with ERCOT test plans. When market runs internal scripts, we will have capability to run regression testing? Tammy – in cert? More of a connectivity check. When we do UAT its full functionality. Carolyn – we don’t have access to ERCOT regression testing. We cannot see your results. We have to know what you tested in the tool and that we can use same functionality. Tammy – we do from CR, TDSP and ERCOT perspective. Carolyn – phase 2 MPs did this as well. I think we need to be able to test as well. Tammy – in regression testing, if find a problem would not make it to Cert environment. Carolyn – we found issues in phase 2 ***Tammy/Carolyn – will check on what was done in phase 2-regression*** Due to resource limitations concern about ability to support ***will talk offline*** Diana – question from IT about API testing What involved? Can I get with someone after call to discuss? TDSP – Carolyn – ERCOT, dave or tammy Carolyn – communications primarily MP29 use case – Tammy Some changes made after working with development In progress-assignee – previously reassign Reassign to primary/secondary, etc. To simplify replaced all reassign and existing ‘return to” with “assign to” (submitter, primary, secondary, ercot) Once secondary field populated, can’t be changed or replaced Still uses ‘new all’ once assigned to submitter, primary goes to new, secondary – new. Also in extension scenarios Once has submitting, primary and secondary and try to put in another duns will get error message that cannot. Needs new issue if assigned to wrong party Wsdl does not specify required Carolyn – question on rule being required – will prevent using for other reasons Tammy – for issues that current workflows won’t work this is what to use. Alpha/numeric to accommodate unknown. Carolyn - multi-functional type – not just for rules Carolyn – can RMG be edited to reflect when not to use? ***Chairs – review possible addition in RMG of when not to use this subtype with Sandra Tindall*** This will help when MTTF is sunsetted MTTF script creation Other Business Gather Action Items Test Scripts – Jonathan Redlined scripts for MP29 Created test scripts as a group to support MP29 – Market Rules “catchall” ***SEND SCRIPTS OUT FOR COMMENT*** OTHER – dec 6 meeting starts at 1 to accommodate COPS – Oncor providing lunch |
| ACTION ITEMS: Craig/Chairs - Schedule call to review workaround processes for cutover date to ensure ability to prevent lights-out situations outside of approved timelines and processes Set for 11/30 Jonathan – draft document prior to meeting Group – reiterate importance of preparation to all parties to prepare for cutover and TXSET calls Jonathan – prepare email for distribution to all active users (active within 30 days) to be sent out January or February and again in May. Group - For any technical or development questions, email Tammy Stewart or Dave Michelsen (ERCOT) Chairs – send reminder to group to request comments on user guide Tammy/Carolyn – check on what was done in Phase 2 regarding regression testing (market testing) Chairs – contact Tammy to discuss offline Chairs – review possible addition in RMG of when to not use MP29 subtype. Chairs – send scripts out for comment Craig – modify 12/6 meeting to 1-5 (Oncor will provide lunch) done |