| NPRR Number | 439 | NPRR Title | Updating a Counter-Party’s Available Credit Limit for Current Day DAM |
| --- | --- | --- | --- |
| Impact Analysis Date |  | January 25, 2012 |  |
| Cost/Budgetary Impact |  | Project Cost: Between: $125k – $135k Ongoing Cost: See ERCOT Staffing Impacts below.. |  |
| Estimated Project Time Requirements* |  | Estimated Duration: Between 4 to 6 months The time-line for implementing this NPRR is dependent upon ERCOT Board prioritization and approval. Please see the Project Priority List (PPL) for additional information. |  |
| ERCOT Staffing Impacts (across all areas) |  | This NPRR is expected to require additional time in Treasury, Credit and DAM to implement the related business processes. ERCOT believes the incremental increase in business process can be absorbed by existing staff. |  |
| ERCOT Computer System Impacts |  | The following ERCOT systems will be impacted - Market Management System (MMS) - Credit Management Module (CMM) - Information Systems Master (ISM) |  |
| ERCOT Business Function Impacts |  | ERCOT will update its business practices to comply with this NPRR. |  |
| Grid Operations & Practices Impacts |  | No impacts to ERCOT grid operations and practices. |  |

Alternatives for a More Efficient Implementation (include explanation of impacts)

None offered.

Evaluation of Interim Solutions (e.g., manual workarounds)

None offered.

Feasibility of Implementation

Impact on Resource Availability: N/A Impact on Other Projects: N/A

Comments

None.