| NPRR Number | 334 | NPRR Title | Incorporate Resource Limit for the amount of Regulation Service that may be provided from a Generation Resource during any Operating Hour |
| --- | --- | --- | --- |
| Impact Analysis Date |  | February 25, 2011 |  |
| Cost/Budgetary Impact |  | Between $35k and $45k |  |
| Estimated Project Time Requirements* *Unless otherwise indicated, project time requirements begin upon project initiation. |  | This NPRR can be incorporated into a future scheduled release upon ERCOT Board approval. The targeted release window is July 2011. |  |
| ERCOT Staffing Impacts (across all areas) |  | No additional full time equivalents (FTEs) needed. |  |
| ERCOT Computer System Impacts |  | The ERCOT EMMS application will be impacted. |  |
| ERCOT Business Function Impacts |  | No impact to ERCOT business function. |  |
| Grid Operations & Practices Impacts |  | No impact to ERCOT Grid operations and practices. |  |

Alternatives for a More Efficient Implementation (include explanation of impacts)

None proposed.

Evaluation of Interim Solutions (e.g., manual workarounds)

None proposed.

Feasibility of Implementation

Impact on Resource Availability: Low to medium impacts to EMMS development and associated testing. Impact on Other Projects: None identified.

Comments

None.