| NPRR Number | 437 | NPRR Title | Allow Aggregation of Multiple Units Into A Single Resource For Market and Engineering Modeling |
| --- | --- | --- | --- |
| Impact Analysis Date |  | February 1, 2012 |  |
| Cost/Budgetary Impact |  | Between $60k – $80k |  |
| Estimated Project Duration* |  | Estimated Duration: - Between 3 to 4 months for system changes. - Between 3 to 4 weeks for business process changes. This Nodal Protocol Revision Request (NPRR) can take effect upon ERCOT Board approval. ERCOT will perform a manual workaround, if necessary, until system implementation. The timeline for implementing the system changes associated with this NPRR is dependent upon ERCOT Board prioritization and approval. Please see the Project Priority List (PPL) for additional information. |  |
| ERCOT Staffing Impacts (across all areas) |  | No impacts to ERCOT staffing. |  |
| ERCOT Computer System Impacts |  | The following ERCOT systems will be impacted: - Resource Asset Registration (RARF) - Energy Management System (EMS) - Network Model Management System (NMMS) - Settlements and Billing (S&B) - Commercial Systems Integration (CSI) |  |
| ERCOT Business Function Impacts |  | There will be business process impacts to ERCOT Settlements and Billing department to perform manual workaround until the automated solution is implemented. |  |
| Grid Operations & Practices Impacts |  | No impact to grid operations and practices. |  |

Alternatives for a More Efficient Implementation (include explanation of impacts)

None offered.

Evaluation of Interim Solutions (e.g., manual workarounds)

Settlements team to perform manual workaround until automated solution is implemented.

Feasibility of Implementation

Impact on Resource Availability: None Impact on Other Projects: None

Comments

None.