| NPRR Number | 425 | NPRR Title | Creation of a Wind Resource Group for GREDP and Base Point Deviation Evaluation |
| --- | --- | --- | --- |
| Impact Analysis Date |  | November 2, 2011 |  |
| Cost/Budgetary Impact |  | System implementation cost: $350k – $380k |  |
| Estimated Project Time Requirements* *Unless otherwise indicated, project time requirements begin upon project initiation. |  | Estimated Duration: 8 – 10 months The timeline for implementing this Nodal Protocol Revision Request (NPRR) is dependent upon ERCOT Board prioritization and approval. Please see the Project Priority List (PPL) for additional information. |  |
| ERCOT Staffing Impacts (across all areas) |  | None |  |
| ERCOT Computer System Impacts |  | The following ERCOT system(s) will be impacted: - Registration Systems/ - Network Modeling and Mangement System (NMMS) - Settlements and Billing (S&B) - Market Management System (MMS) - Energy Management System (EMS) - Enterprise Intergration (EIS) - Current Day Reports (CDR) - Information Systems Master (ISM) |  |
| ERCOT Business Function Impacts |  | ERCOT will update its business processes to implement this revision request. |  |
| Grid Operations & Practices Impacts |  | This NPRR provides improved visibility to evaluate Reactive Capability and quantify Dynamic Response of WGRs. |  |

Alternatives for a More Efficient Implementation (include explanation of impacts)

None offered.

Evaluation of Interim Solutions (e.g., manual workarounds)

None offered.

Feasibility of Implementation

Impact on Resource Availability: None identified. Impact on Other Projects: None identified.

Comments

None.