| SCR Number | 771 | SCR Title | ERCOT System Change Allowing Independent Master QSE to Represent Split Generation Resources |
| --- | --- | --- | --- |
| Impact Analysis Date |  | March 21, 2012 |  |
| Cost / Budgetary Impact |  | Between $100k and $110k |  |
| Estimated Project Duration |  | The timeline for implementing this Nodal Protocol Revision Request (NPRR) is dependent upon ERCOT Board prioritization and approval. Please see the Project Priority List (PPL) for additional information. |  |
|  |  | Estimated project duration: Between three to five months |  |
| ERCOT Staffing Impacts (all areas) |  | No impacts to ERCOT staffing. |  |
| ERCOT Computer System Impacts |  | The following ERCOT systems would be impacted: |  |
|  |  | - Energy Management System (EMS) - Network Model Management System (NMMS) - Registration Integration |  |
| ERCOT Business Function Impacts |  | ERCOT will update the ERCOT Nodal ICCP Communication Handbook. |  |
| Grid Operations & Practices Impacts |  | ERCOT will update the operator training procedures and will conduct training for operators. |  |
| Alternatives for a More Efficient Implementation (include explanation of impacts) |  |  |  |
| None offered. |  |  |  |
| Evaluation of Interim Solutions (e.g., manual workarounds) |  |  |  |
| None offered. |  |  |  |
| Feasibility of Implementation |  |  |  |
| Impact on Resource Availability: None identified. Impact on Other Projects: None identified. |  |  |  |
| Evaluation of Interim Solutions (e.g., manual workarounds) |  |  |  |
| None offered. |  |  |  |
| Comments |  |  |  |
| None offered. |  |  |  |