| SCR Number | 771 | SCR Title | ERCOT System Change Allowing Independent Master QSE to Represent Split Generation Resources |
| --- | --- | --- | --- |
| Impact Analysis Date | March 21, 2012 |
| Cost / Budgetary Impact | Between $100k and $110k |
| Estimated Project Duration | The timeline for implementing this Nodal Protocol Revision Request (NPRR) is dependent upon ERCOT Board prioritization and approval. Please see the Project Priority List (PPL) for additional information. |
|  | Estimated project duration: Between three to five months |
| ERCOT Staffing Impacts (all areas) | No impacts to ERCOT staffing. |
| ERCOT Computer System Impacts | The following ERCOT systems would be impacted: |
|  | Energy Management System (EMS) Network Model Management System (NMMS) Registration Integration |
| ERCOT Business Function Impacts | ERCOT will update the ERCOT Nodal ICCP Communication Handbook. |
| Grid Operations & Practices Impacts | ERCOT will update the operator training procedures and will conduct training for operators. |
| Alternatives for a More Efficient Implementation (include explanation of impacts) |
| None offered. |
| Evaluation of Interim Solutions (e.g., manual workarounds) |
| None offered. |
| Feasibility of Implementation |
| Impact on Resource Availability: None identified. Impact on Other Projects: None identified. |
| Evaluation of Interim Solutions (e.g., manual workarounds) |
| None offered. |
| Comments |
| None offered. |