| NPRR Number | 456 | NPRR Title | Clarification of Definition of Electrically Similar Settlement Points and Heuristic Pricing Posting |
| --- | --- | --- | --- |
| Impact Analysis Date | April 4, 2012 |
| Cost / Budgetary Impact | Between $30k and $35k |
| Estimated Project Duration | The timeline for implementing this Nodal Protocol Revision Request (NPRR) is dependent upon ERCOT Board prioritization and approval. Please see the Project Priority List (PPL) for additional information. |
|  | Estimated project duration: Between 3 to 4 months |
| ERCOT Staffing Impacts (all areas) | No impacts to ERCOT staffing. |
| ERCOT Computer System Impacts | The following ERCOT systems would be impacted: |
|  | Market Management System (MMS) Market Information System (MIS) ERCOT.com |
| ERCOT Business Function Impacts | ERCOT will update it business functions to comply with this NPRR. |
| Grid Operations & Practices Impacts | No impacts to ERCOT Grid Operations and practices. |
| Alternatives for a More Efficient Implementation (include explanation of impacts) |
| None offered. |
| Evaluation of Interim Solutions (e.g., manual workarounds) |
| None offered. |
| Feasibility of Implementation |
| Impact on Resource Availability: None identified. Impact on Other Projects: None identified. |
| Comments |
| None. |