| Flight Schedule for MarkeTrak Phase 3 Release 1 |  |
| --- | --- |
| Activity | Calendar Date |
| Notice from ERCOT Retail Client Services to notify Market Participants of MarkeTrak Phase 3 Release 1 changes sent to lists.ercot.com distribution | Apr. 4, 2012 |
| Publish scripts to Retail Testing Website | Apr. 13, 2012 |
| Provide Digital Certificates for CERT MarkeTrak to testing MPs | Apr. 15, 2012 |
| Communication from ERCOT Flight Administrator of testing participants to each TDSP and CR | Apr. 20, 2012 |
| Testing begins | May 1, 2012 |
| Sandbox closes | May 25, 2012 |