| NOGRR Number | 084 | NOGRR Title | Daily Grid Operations Summary Report |
| --- | --- | --- | --- |
| Impact Analysis Date | April 26, 2012 |
| Cost/Budgetary Impact | Between: $300k – $500k (See comments) |
| Estimated Project Time Requirements* | Estimated Duration: 7 to 9 months The time-line for implementing this Nodal Operating Guide Revision Request (NOGRR) is dependent upon ERCOT Board prioritization and approval. Please see the Project Priority List (PPL) for additional information. |
| ERCOT Staffing Impacts (across all areas) | There will be business process impacts which can be absorbed by existing staff in the following ERCOT departments. System Operations Operations Support |
| ERCOT Computer System Impacts | The following ERCOT systems will be impacted Market Management System (MMS) Energy Management System (EMS) Information Systems Master (ISM) Market Information System (MIS) ERCOT.com |
| ERCOT Business Function Impacts | ERCOT will update its business processes to comply with this NOGRR. |
| Grid Operations & Practices Impacts | ERCOT will update control room procedures to comply with this NOGRR. |

Alternatives for a More Efficient Implementation (include explanation of impacts)

None offered.

Evaluation of Interim Solutions (e.g., manual workarounds)

None offered.

Feasibility of Implementation

Impact on Resource Availability: N/A Impact on Other Projects: N/A

Comments

In conducting the Impact Analysis for NOGRR084, ERCOT determined that the IT infrastructure impacts are difficult to estimate without conducting a significant design effort. This Impact Analysis includes a moderate infrastructure cost estimate and a broader projected total cost range due to this uncertainty.