# ERCOT STEADY STATE WORKING GROUP

## May 10th, 2012 Report to ROS

### SSWG has met once since the April ROS meeting (4/25)

### March TPIT Case Updates for Active 12DSA/12DSB:

- As of 5/4/2012, SSWG is currently between Pass 1 TSP submissions and ERCOT Pass 2 case creation

- Current Case Posting Target: 5/11/2012

- Status: All cases solve except 15MIN.  Solution for 15MIN case has been identified.  15SUM, 16SUM, 17SUM require too many iterations before solving.  Reference following point.

- 1 additional TSP/ERCOT submission pass is likely to be required for ‘re-tuning’ the cases.  Additional pass is anticipated to delay posting of the cases by ~1 week (5/18/2012).

### 13DSA Case Building

- As of 5/4/2012, SSWG is currently on 13DSA Pass 1 TSP submission

- Pass 2 Case Creation Target: 5/14/2012

- Status: All cases solve in PSS/E except 14WIN1 & 14WIN2.  Resolution to 14WIN1/WIN2 cases is anticipated to be centered on alignment of case generation-vs-load alignment.

- 13DSA Case Posting Target: July 2012

### SCR760-5 (Transformer Alt Tap Changer)

- Enables customized Planning Case settings for auto-transformer LTCs to be picked up by Topology Processor from NMMS modeling.

- Anticipated Production Availability Target: June 2012

- Reference Guide for NMMS data population prepared and distributed by ERCOT on 4/16/2012