| NOGRR Number | 084 | NOGRR Title | Daily Grid Operations Summary Report |
| --- | --- | --- | --- |
| Impact Analysis Date |  | April 26, 2012 |  |
| Cost/Budgetary Impact |  | Between: $300k – $500k (See comments) |  |
| Estimated Project Time Requirements* |  | Estimated Duration: 7 to 9 months The time-line for implementing this Nodal Operating Guide Revision Request (NOGRR) is dependent upon ERCOT Board prioritization and approval. Please see the Project Priority List (PPL) for additional information. |  |
| ERCOT Staffing Impacts (across all areas) |  | There will be business process impacts which can be absorbed by existing staff in the following ERCOT departments. - System Operations - Operations Support |  |
| ERCOT Computer System Impacts |  | The following ERCOT systems will be impacted - Market Management System (MMS) - Energy Management System (EMS) - Information Systems Master (ISM) - Market Information System (MIS) - ERCOT.com |  |
| ERCOT Business Function Impacts |  | ERCOT will update its business processes to comply with this NOGRR. |  |
| Grid Operations & Practices Impacts |  | ERCOT will update control room procedures to comply with this NOGRR. |  |

Alternatives for a More Efficient Implementation (include explanation of impacts)

None offered.

Evaluation of Interim Solutions (e.g., manual workarounds)

None offered.

Feasibility of Implementation

Impact on Resource Availability: N/A Impact on Other Projects: N/A

Comments

In conducting the Impact Analysis for NOGRR084, ERCOT determined that the IT infrastructure impacts are difficult to estimate without conducting a significant design effort. This Impact Analysis includes a moderate infrastructure cost estimate and a broader projected total cost range due to this uncertainty.