| NPRR Number | 457 |  | NPRR Title | Daily Update of New ESI IDs and AMS Meter and Switch Hold Indicators Changes (formerly Conditional TDSP ESIID Attribute Information for 814_20 Transactions) |
| --- | --- | --- | --- | --- |
| Impact Analysis Date |  |  | May 16, 2012 |  |
| Cost / Budgetary Impact |  |  | Between $55k and $65k |  |
| Estimated Project Duration |  |  | The timeline for implementing this Nodal Protocol Revision Request (NPRR) is dependent upon ERCOT Board prioritization and approval. Please see the Project Priority List (PPL) for additional information. |  |
|  |  |  | Estimated project duration: Between 3 to 5 months |  |
| ERCOT Staffing Impacts (all areas) |  |  | No impacts to ERCOT staffing. |  |
| ERCOT Computer System Impacts |  |  | The following ERCOT systems would be impacted: |  |
|  |  |  | - Market Information System (MIS) - Information Systems Master (ISM) |  |
| ERCOT Business Function Impacts |  |  | No impacts to ERCOT business functions. |  |
| Grid Operations & Practices Impacts |  |  | No impacts to ERCOT Grid operations. |  |
| Alternatives for a More Efficient Implementation (include explanation of impacts) |  |  |  |  |
| None offered. |  |  |  |  |
| Evaluation of Interim Solutions (e.g., manual workarounds) |  |  |  |  |
| None offered. |  |  |  |  |
| Feasibility of Implementation |  |  |  |  |
| Impact on Resource Availability: None identified Impact on Other Projects: None identified |  |  |  |  |
| Evaluation of Interim Solutions (e.g., manual workarounds) |  |  |  |  |
| None offered. |  |  |  |  |
| Comments |  |  |  |  |
| The data requested in this NPRR is currently available on a weekly basis along with other Electric Service Identifier (ESI ID) attribute changes in the TDSP ESI ID Extract. |  |  |  |  |