Meeting Attendees

Sergio Garza, Chair (LCRA TSC)

John Moore, Vice-Chair (Stratus Energy)

Rob Lane (Luminant)

Shirley Mathew (Lone Star)

Julius Horvath (WETT)

Yvette Landin (ERCOT)

Ken Bowen (CPS Energy)

Jeff Billo (ERCOT)

Biju Mathew (Austin Energy)

Mike Holland (Oncor)

Paul Hassink (AEP)

Curtis Crews (TRE)

John Moore (STEC)

Teleconference/WebEx:

Wayne Kemper (CNP)

Ahmad Saboor (TMPA)

Mike Juricek (Oncor)

Jay Teixeria (ERCOT)

- Update on ROS and TAC Activity on PLWG Matters and assignment from ROS.

  - Discussed issues OPSTF recommended to ROS for re-assignment to PLWG. The issues will be added to Version 2 of the Status Bar. The issues are:

    - (3f)Consider LTSA results in determination of Five Year Transmission Plan projects.

    - (12a)Develop future year seasonal cases in DSB.

    - (12b)Consider modifying DSB structure from years 1,2,3,4 and 5 to years 1,2,3,5 and 7.

    - (14)Aged infrastructure, maintenance, and storm hardening considerations.

- 2012 PLWG Work Plan

  - Reviewed and reported on latest PLWG Status Bar. PGRR 17 will be taken up at TAC in May; PGRR 15 will be taken to BoD in May. A new version of the status bar will be published to track the following:

    - List rev 1 and rev 2 issues on “parking lot”; several items were assigned to PLWG members as follows (see Action Item Summary No. 9-13 below):

      - Intro to explain the TSPs deal with reliability. John Moore

      - Requirement for posting TSP Specific Planning Criteria (need to define the criteria) (Rev 1 or 2). Sergio, Mike, Biju

      - Contingency List (Multiple Circuits) Submission and Procedures (move from SSWG procedures-Rev 1). Jeff B. to draft PGRR to clarify

      - Should the Planning Guides include PASA/Statement of Opportunities (SOO) documentation? (PUC Sub Rule 25.505). Jeff to review and determine if language is necessary in the Planning Guide.

    - OPSTF issues assigned to PLWG

    - PLWG Issues List items that may be ready for PGRR development.

  - Update on review of TAC’s Principles of Consistency document. No action was taken at this meeting and recommended action deferred until June meeting. PLWG discussed existing PG language addressing the TAC document. PLWG will request Matt Mereness (ERCOT manager of CRR group) to see if this document is needed for their purposes.

- PGRR Review

  - Language review of PGRR 019 (Overview) – PLWG did not have any additional comments. Next milestone is ERCOT Impact Analysis.

  - Language review of PGRR 018 (Clarify the Prerequisites for Adding a New Generation Resource to the Planning Models and Capacity Demand and Reserves Report) – For language in the PGRR addressing financial security from the IE, PLWG is providing two options for ROS approval. After ROS decides, the PGRR will be ready for ERCOT impact analysis.

- PLWG Action Items from Last Month

  - Case/model validation – DWG data – Jeff Billo provided an update on ongoing efforts to improve on data communications between generator entities, ERCOT, TSP, and DWG member. See posted presentation.

Action Item Summary

| No. | Action | Responsible | Status |
| --- | --- | --- | --- |
| 1 | Draft recommendation to ROS for directing working groups to develop case data validation procedures. | Rob Lane (Luminant) | Completed initial draft on 2/29. Plan to discuss in detail at ROS April meeting. |
| 2 | Introduce preamble for Planning Guide | Sergio Garza and Yvette Landin | Completed initial draft on 3/1. Plan to finalize at March meeting. |
| 3 | Follow up on use of the word “season” in planning guide | Sergio Garza and Yvette Landin | In progress. Plan to finalize at March meeting. Received Guide references from Sandra Trindall |
| 4 | Draft recommendation to OPSTF regarding the list of issues the OPSTF will be addressing. | Sergio Garza | Initial draft completed 2/29; distributed to PLWG for comments/ edits on 2/29. Plan to send to OPSTF by 3/6. |
| 5 | Seek input from SSWG on concerns regarding the construction of a 7-year out case | Sergio Garza | In progress. Plan to finalize at March meeting. |
| 6 | Create new Status Bar for ongoing PLWG work / 2012 work plan. | Sergio Garza | In progress. Plan to finalize at March meeting. |
| 7 | Update issues list to include Planning Assumptions as requested by CPS. | Sergio Garza | In progress. Plan to finalize at March meeting. |
| 8 | Update issues list to include distributed generation issue raised by Margarite | Sergio Garza | In progress. Plan to finalize at March meeting. |
| 9 | Intro to explain the TSPs deal with reliability. | John Moore (Stratus) |  |
| 10 | Requirement for posting TSP Specific Planning Criteria (need to define the criteria) | Garza, Holland, Mathew |  |
| 11 | Economic Assumptions development Procedures - Add to issues list and prioritize accordingly. Consider adding review process to the Protocols. ERCOT will review and possibly add to Section 3.11 of the Protocols. |  |  |
| 12 | Contingency List (Multiple Circuits) Submission and Procedures (move from SSWG procedures-Rev 1). Need to draft PGRR to clarify. | Billo |  |
| 13 | Should the Planning Guides include PASA/Statement of Opportunities (SOO) documentation? (PUC Sub Rule 25.505). Need to review and determine if language is necessary in the Planning Guide. | Billo |  |