| Event Summary |  |  |
| --- | --- | --- |
| Event Description: MTTF Meeting Notes | Date: 04-25-2012 | Completed by: Craig Dillon |
| Attendees: WEBEX; Onsite. Cathy Romero; CenterPoint; John Schatz; TXU. Kiamaniece George; CenterPoint; Gricelda Calzada; AEP. Savannah Thomas; CenterPoint; Kathy Scott; CenterPoint. Carla Butler; CenterPoint; Debbie McKeever; Oncor. Diana Rehfeldt; TNMP; Dave Michelsen; ERCOT. Chiquella Martin; CenterPoint; Cheryl Franklin; AEP. Terrence Walker; CenterPoint; Carolyn Reed; CenterPoint. Jim Lee; Direct; Jonathan Landry; Gexa. Karen Malkey; CenterPoint; Monica Jones; Reliant. Karla Franco; Craig Dillon; ERCOT. Kari Thomas; Vertex. Shay; CenterPoint. Corde Nuru; CenterPoint. Gene Cervenka; ERCOT. Teresa Rodriguez; Stream. Tracy Johnson; TXU. |
| NOTES |  |  |
| AGENDA: - Antitrust Admonition ERCOT strictly prohibits market participants and their employees who are participating in ERCOT activities from using their participation in ERCOT activities as a forum for engaging in practices or communications that violate the antitrust laws. The ERCOT Board has approved guidelines for members of ERCOT Committees, subcommittees and working Groups to be reviewed and followed by each market participant attending ERCOT meetings. If you have not received a copy of these Guidelines, please send an email to Sheila Letkeman at sletkeman@ercot.com to receive a copy. - Disclaimer All presentations and materials submitted by Market Participants or any other Entity to ERCOT staff for this meeting are received and posted with the acknowledgement that the information will be considered public in accordance with the ERCOT Websites Content Management Operating Procedure. Introductions Testing update from ERCOT- Dave/Tammy - Update on ESIDS to market for testing - Verify stabilization period dates Status Update from ERCOT on critical enhancements screenshots Tammy Review Flight 0312 MarkeTrak Testing Documents Gene Testing Q/A and review of test scripts Lunch Discuss use of Cancel with Approval subtype on June 1st Update- Survey Monkey and testing contacts Craig MarkeTrak Users Guide section �?Market Rule Other Business- Market training of PR010_01 Critical Release Gather Action Items Adjourn - Testing update from ERCOT/ Update on ESIDS to market for testing/ Verify stabilization period dates- Dave/Tammy - Monday morning ESIIDs should be available - CERT environment – some TDSPs and CRs don’t have relationships - ESIIDs must be run through 4.0 scripts, etc. - Reviewed sample ESIID list emailed by Dave Michelsen (to be posted after meeting) - Carolyn – do ESIIDs need to be in the script? - Dave – will not load in flight - Application for flight scripts will not support adding esiids to script - Gene – did see changes as subtle as formatting of cells being centered causing issues - Carolyn – gene had mentioned 033 template for flight - Gene – current for EDI testing - Carolyn – if we had used that template, is there documentation to list these sensitivities? - Dave – never used for anything but EDI flight - For future releases can add, but can’t add in-progress at this time - Will track in excel this time with touchpoints - Dave – as doing this with EDI release, can’t make any changes - Carolyn – next flight will be fine to do it this way as MTTF will likely be sunsetted after phase 3 enhancements - Gene – seeing MPs finishing 4.0, so by end of next week should free up individuals to move over to MT testing. - Kathy – Might want to revisit test scripts post-testing to see if format works for continuing for next time. - Status Update from ERCOT on critical enhancements screenshots Tammy - Market Rule Screenshots – Dave – - Tammy looking for level of detail wanted - Dave – would show what every screen looked like, but maybe not necessary going forward - Review original screenshots and something newer probably slightly different/shortcuts. Can match user guide (that’s what did for market rules), but abbreviated to cut down on size - Carolyn – don’t think need every screenshot of every transition - Monica – any screenshots for other than market rule moving forward? - Dave – yes, we can do this moving forward as we go (before month passes) - Review Flight 0312 MarkeTrak Testing Documents Gene - Reviewed timeline document posted on meeting page - Monica – intent to discuss schedule/script completion on status call? - Gene – yes, either through email or phone call once scripts completed - ***Group – need to have daily status call during testing – 2:45 on back of set call for 1st week at least*** - At least first few days - Gene – call into TXSET call and continue at end (2:45)? - Group – first week starting May 1 - Gene – number will be on retail testing website and will provide with ESIIDs - Reviewed overview - ***Gene – when send ESIIDs will include all information, ESIIDs, script information, call information in one email at latest on Monday*** - Testing Q/A and review of test scripts - Jonathan – revised documents but original ones posted are now valid. - ***send any testing questions to co-chairs by email*** - Lunch - Discuss use of Cancel with Approval subtype on June 1st - Switch hold workaround is in place for holds removal only due to rule requirement - Carolyn – don’t see need of additional workaround process for this subtype - ***Craig – will familiarize RCS team regarding safety nets if contacted on issue during time period MT is down*** - Update- Survey Monkey and testing contacts Craig - ***Send escalation test email to whole list – (Specified SWHold Workaround contacts and escalation fill ins – Monday (May 21st, 2012)) - MarkeTrak Users Guide section - Market Rule - Reviewed Dave’s screenshots for Market Rules - Any required field has pictures - Happy path pictures - Text for unexecutable - Group redlined User Guide to remove items being removed with phase 3 implementation and add info on market rule subtype - Modified “Projects” to remove “missing/dispute interval data” section - Removed IAG references in “D2D/Other” subtype - Added “Market Rule” verbiage - Removed reverse fee/rescission-based issues - ***redlines will be emailed to tammy/dave to add screenshots*** - Modified cancel with approval to reflect 2 days instead of 5 days and changing from calendar to business days - MT user guide will reflect current functionality until such time as ERCOT can make change to accommodate the 1 day evaluation window change - Other Business- Market training of PR010_01 Critical Release - Verbal conversation with ERCOT at RMS regarding training. - Will give ERCOT enough time to deliver training after stabilization in mid-July - ERCOT will work on training document - Dave – gather list on what needs to be included - Will do solid 8 hours if needed. - Decreasing 14 day auto-close window - Carolyn – trying to streamline inadvertent. Discussed in workshop to modify auto-close to decrease from 14 calendar days to a lesser time. - In task force meeting was mentioned to modify to 7 days - Dave – SIR or next release - Group agreed to propose 7 calendar days - *** Action item to discuss auto-close associated with new recission subtype*** - Gather Action Items |  |  |
| ACTION ITEMS |  |  |
| - Group – need to have daily status call during testing – 2:45 on back of set call for 1st week at least - Gene – when send ESIIDs will include all information, ESIIDs, script information, call information in one email at latest on Monday - Craig –familiarize RCS team regarding safety nets if contacted on issue during time period MT is down - Send escalation test email to whole list – Monday 5/21 - Chairs - redlines will be emailed to Tammy/Dave to add screenshots - ERCOT will work on training document (RCC staff will need to discuss with chairs) - Group - discuss auto-close associated with new rescission subtype in next meeting |  |  |