| NPRR Number | 463 | NPRR Title | CRR Auction Structure Enhancements |
| --- | --- | --- | --- |
| Impact Analysis Date |  | June 5, 2012 |  |
| Cost/Budgetary Impact |  | Between $90k to $110k |  |
| Estimated Project Time Requirements |  | The timeline for implementing this Nodal Protocol Revision Request (NPRR) is dependent upon ERCOT Board prioritization and approval. Please see the Project Priority List (PPL) for additional information. Estimated project duration: Between 4 to 6 months |  |
| ERCOT Staffing Impacts (across all areas) |  | There will be ongoing operational impacts of 0.7 FTEs in the Congestion Revenue Rights (CRR) department to expand capabilities from 14 CRR solutions per year (12 monthlies plus 2 annuals) to 20 CRR solutions per year (12 monthlies plus 2 semi-annual sequences of four 6-month auctions). ERCOT has assessed its ability to absorb the ongoing efforts of this NPRR with current staff. The CRR department is unable to absorb the effort and require 1 FTE additional staff: |  |
| ERCOT Computer System Impacts |  | The following ERCOT systems will be impacted: - CRR - Settlements and Billing (S&B) |  |
| ERCOT Business Function Impacts |  | ERCOT will update its business processes in the following departments to implement this NPRR: - CRR - Credit Management Systems (CMM) - S&B |  |
| Grid Operations & Practices Impacts |  | No impacts to ERCOT grid operations and practices. |  |

Alternatives for a More Efficient Implementation (include explanation of impacts)

None offered.

Evaluation of Interim Solutions (e.g., manual workarounds)

None offered.

Feasibility of Implementation

Impact on Resource Availability: N/A Impact on Other Projects: N/A

Comments

None.