| NOGRR Number | 093 | NOGRR Title | Synchronization with NPRR365 |
| --- | --- | --- | --- |
| Impact Analysis Date |  | June 7, 2012 |  |
| Cost / Budgetary Impact |  | Between $20k to $25k |  |
| Estimated Project Duration |  | The timeline for implementing this Nodal Protocol Revision Request (NPRR) is dependent upon ERCOT Board prioritization and approval. Please see the Project Priority List (PPL) for additional information. |  |
|  |  | Estimated Duration: Between 2 to 3 months |  |
| ERCOT Staffing Impacts (all areas) |  | No impacts to ERCOT staffing. |  |
| ERCOT Computer System Impacts |  | The following ERCOT systems would be impacted: |  |
|  |  | - Enterprise Information Services (Cognos Reporting) |  |
| ERCOT Business Function Impacts |  | No impacts to ERCOT business functions. |  |
| Grid Operations & Practices Impacts |  | No impacts to ERCOT Grid operations and practices. |  |
| Alternatives for a More Efficient Implementation (include explanation of impacts) |  |  |  |
| None offered. |  |  |  |
| Evaluation of Interim Solutions (e.g., manual workarounds) |  |  |  |
| None offered. |  |  |  |
| Feasibility of Implementation |  |  |  |
| Impact on Resource Availability: N/A Impact on Other Projects: N/A |  |  |  |
| Comments |  |  |  |
| The implementation of Nodal Operating Guide Revision Request (NOGRR) 093 is dependent on the implementation of Nodal Protocol Revision Request (NPRR) 365, Change in Resource Outage Approvals from Eight to 45 Days. ERCOT has initiated a project to implement NPRR365 which is expected for release in October, 2012. ERCOT will initiate a project to implement NOGRR093 subsequent to NPRR365 implementation. |  |  |  |