## Slide 1: RMS Update
June 7, 2012
Technical Advisory Committee
Rob Bevill

## Slide 2: Retail Market Subcommittee
TX SET v4.0 Implementation was postponed for one week due to CenterPoint system outage on May 31, 2012
  Original Target Release Date: June 3, 2012
  Contingency Release Date: June 10, 2012
  Impacts of delay primarily staffing resource issues and costs for market participants
  No technical or customer impacts expected