# ERCOT STEADY STATE WORKING GROUP (SSWG)

## July 12th, 2012 Report to ROS

### SSWG ‘13DSA Case Tuning and Business’ Meetings: June 26th – June 28th

- Resolution to the methodology for syncing the MOD seed to the latest Operations model (13DSB Case-Build).

- Additional topics covered included SSWG input for the proposed ‘7-Year’ and for ‘Seasonal’ cases in the Dataset-B build.

- SSWG is seeking ROS consent for preparing the 16MIN case in upcoming 13DSB case-build with a high-wind dispatch (CREZ system voltages and high-wind/low-load case for stability analysis).

### 13DSA Case Building:

- All 13DSA cases were solvable and ready for the ‘13DSA Case Tuning’ meetings on 7/26 and 7/28.

- As of 7/5/2012, SSWG is performing final review (Pass 8) of the 13DSA cases.

- Anticipated 13DSA Case Posting:  7/10/2012.

### June 2012 TPIT:

- June TPIT Report posted on 6/29/2012.

- June TPIT Case Updates (12DSA, 12DSB, 13DSA) Start: 7/16/2012.

- June TPIT Case Updates Anticipated Completion: 8/10/2012.

### 13DSB Case Building Preview:

- Sync MOD Seed Case with TP Output:  8/15/2012

- TSP 13DSB Pass 0 Submission:  8/24/2012

- 13DSB Case Completion:  ~10/15/2012

Brad Myers	Julius Horvath

2012 SSWG Chair	2012 SSWG Vice-Chair