# ERCOT STEADY STATE WORKING GROUP (SSWG)

## August 16th, 2012 Report to ROS

### June 2012 TPIT Case Updates:

- June TPIT Report posted on 6/29/2012

- Start of June TPIT Case Updates (12DSA, 12DSB, 13DSA):  7/16/2012

- Expected Completion of June TPIT Case Updates:  8/10/2012

### 13DSB Case Building Transition:

- Operations Model (Topology Processor) Extract:  8/1/2012

- TP Extract to Existing MOD Seed Comparison:  8/13/2012

- Update MOD Seed Case to 8/1/2012 TP Extract:  8/15/2012

### 13DSB Case Building Schedule:

- 13DSB Pass 0 Submission:  8/24/2012

- 13DSB Case Tuning and SSWG Business Meeting:  10/2/2012 – 10/4/2012

- Anticipated 13DSB Case Completion:  10/15/2012

### September 2012 TPIT Report and Case Updates:

- Anticipated September TPIT Report Posting:  10/1/2012

- Anticipated September TPIT Case Update Start:  10/19/2012

- Anticipated September TPIT Case Update Completion:  11/30/2012

Brad Myers	Julius Horvath

2012 SSWG Chair	2012 SSWG Vice-Chair