| Flight Schedule for Version 4.0 Flights in 2013 | 0213 |
| --- | --- |
| Activity | Calendar Date |
| Notice from ERCOT Retail Client Services of the next flight for Retail Market Testing sent to ERCOT lists.ercot.com distribution | Dec. 5, 2012 |
| Signup begins | Jan. 2, 2013 |
| FLIGHT DEADLINE The following 4 steps must be completed by 5pm cpt. on the deadline: CR must have submitted ERCOT LSE Application and Application Fee CR must have filed for PUC REP Certification TW updated on ERCOT Retail Testing Website Send an e-mail of intent to test to ERCOT at: RetailMarketTesting@ercot.com The following steps must be completed by 5pm cpt. on the deadline for current MPs: TW updated on ERCOT Retail Testing Website Send an email of intent to test to ERCOT at: RetailMarketTesting@ercot.com | Jan. 9, 2013 |
| ERCOT Retail Client Services verifies that each new Testing Participant has completed Registration testing requirements with ERCOT | Jan. 11, 2013 |
| Verification and communication from PUCT Staff that Testing Participants intending to test have applied for REP Certification | Jan. 11, 2013 |
| Communication from ERCOT Flight Administrator of Testing Participants to each TDSP | Jan. 11, 2013 |
| MPs to start scheduling connectivity | Jan. 14, 2013 |
| TDSPs and ERCOT have completed communication of connectivity testing schedule to each Trading Partner | Jan. 14, 2013 |
| Connectivity Testing Kick Off Conference Call - Mandatory for all Testing Participants (blackout ends) | Jan. 15, 2013 |
| Connectivity and Penny (if applicable) Testing begins for all Testing Participants | Jan. 15, 2013 |
| TDSPs communicate Test bed load to Trading Partners and ERCOT | Feb. 4, 2013 |
| Flight Kick Off Conference Call - Mandatory for all Testing Participants | Feb. 8, 2013 |
| Day 1 Transactions flow | Feb. 11, 2013 |
| Flight tentatively scheduled to conclude; Internal Regression Testing | Mar. 26, 2013 |
| Contingency Testing scheduled to conclude for Flight (blackout starts) | Apr. 12, 2013 |

| Flight Schedule for Version 4.0 Flights in 2013 | 0613 |
| --- | --- |
| Activity | Calendar Date |
| Notice from ERCOT Retail Client Services of the next flight for Retail Market Testing sent to ERCOT lists.ercot.com distribution | Apr. 10, 2013 |
| Signup begins | May 8, 2013 |
| FLIGHT DEADLINE The following 4 steps must be completed by 5pm cpt. on the deadline: CR must have submitted ERCOT LSE Application and Application Fee CR must have filed for PUC REP Certification TW updated on ERCOT Retail Testing Website Send an e-mail of intent to test to ERCOT at: RetailMarketTesting@ercot.com The following steps must be completed by 5pm cpt. on the deadline for current MPs: TW updated on ERCOT Retail Testing Website Send an email of intent to test to ERCOT at: RetailMarketTesting@ercot.com | May 15, 2013 |
| ERCOT Retail Client Services verifies that each new Testing Participant has completed Registration testing requirements with ERCOT | May 17, 2013 |
| Verification and communication from PUCT Staff that Testing Participants intending to test have applied for REP Certification | May 17, 2013 |
| Communication from ERCOT Flight Administrator of Testing Participants to each TDSP | May 17, 2013 |
| MPs to start scheduling connectivity | May 20, 2013 |
| TDSPs and ERCOT have completed communication of connectivity testing schedule to each Trading Partner | May 20, 2013 |
| Connectivity Testing Kick Off Conference Call - Mandatory for all Testing Participants (blackout ends) | May 21, 2013 |
| Connectivity and Penny (if applicable) Testing begins for all Testing Participants | May 21, 2013 |
| TDSPs communicate Test bed load to Trading Partners and ERCOT | Jun. 10, 2013 |
| Flight Kick Off Conference Call - Mandatory for all Testing Participants | Jun. 14, 2013 |
| Day 1 Transactions flow | Jun. 17, 2013 |
| Flight tentatively scheduled to conclude; Internal Regression Testing | Jul. 30, 2013 |
| Contingency Testing scheduled to conclude for Flight (blackout starts) | Aug. 20, 2013 |
| Flight Schedule for Version 4.0 Flights in 2013 | 1013 |
| Activity | Calendar Date |
| Notice from ERCOT Retail Client Services of the next flight for Retail Market Testing sent to ERCOT lists.ercot.com distribution | Aug. 7, 2013 |
| Signup begins | Sept. 4, 2013 |
| FLIGHT DEADLINE The following 4 steps must be completed by 5pm cpt. on the deadline: CR must have submitted ERCOT LSE Application and Application Fee CR must have filed for PUC REP Certification TW updated on ERCOT Retail Testing Website Send an e-mail of intent to test to ERCOT at: RetailMarketTesting@ercot.com The following steps must be completed by 5pm cpt. on the deadline for current MPs: TW updated on ERCOT Retail Testing Website Send an email of intent to test to ERCOT at: RetailMarketTesting@ercot.com | Sept. 11, 2013 |
| ERCOT Retail Client Services verifies that each new Testing Participant has completed Registration testing requirements with ERCOT | Sept. 13, 2013 |
| Verification and communication from PUCT Staff that Testing Participants intending to test have applied for REP Certification | Sept. 13, 2013 |
| Communication from ERCOT Flight Administrator of Testing Participants to each TDSP | Sept. 13, 2013 |
| MPs to start scheduling connectivity | Sept. 16, 2013 |
| TDSPs and ERCOT have completed communication of connectivity testing schedule to each Trading Partner | Sept. 16, 2013 |
| Connectivity Testing Kick Off Conference Call - Mandatory for all Testing Participants (blackout ends) | Sept. 17, 2013 |
| Connectivity and Penny (if applicable) Testing begins for all Testing Participants | Sept. 17, 2013 |
| TDSPs communicate Test bed load to Trading Partners and ERCOT | Sept. 30, 2013 |
| Flight Kick Off Conference Call - Mandatory for all Testing Participants | Oct. 4, 2013 |
| Day 1 Transactions flow | Oct. 7, 2013 |
| Flight tentatively scheduled to conclude; Internal Regression Testing | Nov. 19, 2013 |
| Contingency Testing scheduled to conclude for Flight (blackout starts) | Dec. 10, 2013 |