| NPRR Number | 467 | NPRR Title | Balancing Account Resettlement Due to DAM Resettlement |
| --- | --- | --- | --- |
| Impact Analysis Date |  | August 27, 2012 |  |
| Cost/Budgetary Impact |  | Between $80k and $90k. |  |
| Estimated Project Time Requirements* |  | This Nodal Protocol Revision Request (NPRR) will take effect upon ERCOT Board approval. ERCOT will implement NPRR467 using manual business processes initially. (See comments) |  |
| ERCOT Staffing Impacts (across all areas) |  | No impacts to ERCOT staffing. |  |
| ERCOT Computer System Impacts |  | The following ERCOT computer systems will be impacted: - Settlements and Billing (S&B) - Enterprise Information Systems (EIS) |  |
| ERCOT Business Function Impacts |  | ERCOT will update its business processes to comply with this NPRR. |  |
| Grid Operations & Practices Impacts |  | No impacts to ERCOT grid operations and practices. |  |

Alternatives for a More Efficient Implementation (include explanation of impacts)

N/A

Evaluation of Interim Solutions (e.g., manual workarounds)

The interim solution is to implement NPRR467 using manual business process.

Feasibility of Implementation

Impact on Resource Availability: N/A Impact on Other Projects: N/A

Comments

NPRR467 can be implemented using manual business processes or via an automated solution. Initially, ERCOT can implement NPRR467 using manual business processes. Based upon ERCOT Board prioritization and approval, ERCOT will initiate a project to automate NPRR467. Estimated duration to automate NPRR467 is between four to seven months.