# ERCOT STEADY STATE WORKING GROUP (SSWG)

## September 13th, 2012 Report to ROS

### SSWG has met twice since the August ROS meeting (08/22 & 09/05)

### June 2012 TPIT Case Updates:

- June TPIT Case Updates:  *Finalized and Posted on 8/9/2012

### 13DSB Case Building:

- MOD Seed Case Update [Operations Model Re-Sync]: *Completed on 8/15/2012

- Updated MOD Seed Case Starts 13DSB Case Build Process

- Pass 1 Cases Created on 8/31/2012: *Cases Solve with Some External Modifications

- TSPs Currently Working on Pass 1 MOD Updates [Due: 9/7/2012]

- 13DSB Case Tuning and 13DSB Business Meeting: Scheduled for 10/2/2012 – 10/4/2012

- Anticipated 13DSB Case Completion: 10/15/2012

### September 2012 TPIT Report and Case Updates:

- Anticipated September TPIT Report Posting:  10/1/2012

- Anticipated September TPIT Case Update Start:  10/19/2012

- Anticipated September TPIT Case Update Completion:  11/16/2012

### ERCOT Contingency File Updates:

- Tentative Schedule: Starts 11/14; Finishes 12/19

- Other SSWG End-of-Year Tasks Include:

  - ‘Data Dictionary Update’ [Schedule Pending]

  - ‘Transmission Loss Factor Calculation’ [Schedule Pending]

Brad Myers	Julius Horvath

2012 SSWG Chair	2012 SSWG Vice-Chair