# ERCOT STEADY STATE WORKING GROUP (SSWG)

## October 11th, 2012 Report to ROS

### SSWG has met four times since the September ROS meeting.

### SSWG Bi-Weekly Webex on Sept. 19th

### SSWG ‘13DSB Business Meeting’ was held in Taylor on Oct. 3rd

### 13DSB ‘Case Tuning’ meetings were held in Taylor on Oct. 2nd and 4th

### 13DSB Case Building:

- 13DSB Case Tuning and Finalization is in Progress

- 13DSB Case Finalization is On-Target for 10/15/2012 Posting

- Noteworthy:  The 13DSB cases require varying levels of SSWG Procedure Manual documented ‘Extraordinary Dispatch’.

### September 2012 TPIT Report and Case Updates:

- September TPIT Report Posted:  09/28/2012

- Anticipated September TPIT Case Update Start:  10/19/2012

- Anticipated September TPIT Case Update Completion:  11/16/2012

- Noteworthy: Only 12DSA (13WIN1 & 13WIN2) and 13DSA cases will be updated.

- Noteworthy: 13DSB cases will be finalized in alignment with September TPIT report and will not be reposted.

### Other SSWG End-of-Year Tasks:

- ERCOT Contingency File Updates: Starts 11/14; Finishes 12/19

- ERCOT Transmission Loss Factor Calculation: Starts 11/19; Finishes: 12/21

- Impromptu 2016 Minimum Load/High-Wind Dispatch Case: Schedule In Parallel with Sept TPIT Case Updates

- Data Dictionary Update: [Detailed SSWG Schedule Pending]

Brad Myers	Julius Horvath

2012 SSWG Chair	2012 SSWG Vice-Chair