# ERCOT STEADY STATE WORKING GROUP (SSWG)

## November 8th, 2012 Report to ROS

### SSWG will have met twice since the November ROS meeting.

### SSWG Transition to Monthly Meetings [Post 13DSB Build]

### 13DSB Case Building:

- 13DSB Cases Finalized and Posted on Schedule [10/15/2012]

- Noteworthy:  The 13DSB cases require varying levels of SSWG Procedure Manual documented ‘Extraordinary Dispatch’.

### September 2012 TPIT Report and Case Updates:

- Anticipated September TPIT Case Updates:  In-Progress

- Anticipated September TPIT Case Update Completion:  11/16/2012

- Noteworthy: Only 12DSA (13WIN1 & 13WIN2) and 13DSA cases will be updated.

### Other SSWG End-of-Year Tasks:

- ERCOT Contingency File Updates:   Starts 11/14;   Finishes 12/19

- ERCOT Transmission Loss Factor Calculation:   Starts 11/19;   Finishes: 12/21

- Planning Data Dictionary Update:   Starts 12/12;   Finishes 01/11/2013

- 2016 Minimum Load/High-Wind Dispatch Case:   In-Progress;  Prepare in Parallel with Sept TPIT

Brad Myers	Julius Horvath

2012 SSWG Chair	2012 SSWG Vice-Chair