| NPRR Number | 385 | NPRR Title | Negative Price Floor (formerly “Security Violation Analysis and Reporting and Negative Price Floor”) |
| --- | --- | --- | --- |
| Impact Analysis Date |  | November 14, 2011 |  |
| Cost/Budgetary Impact |  | System implementation cost: $210k – $220k |  |
| Estimated Project Duration* *Unless otherwise indicated, project time requirements begin upon project initiation. |  | Estimated Duration: 6 – 9 months The timeline for implementing this Nodal Protocol Revision Request (NPRR) is dependent upon ERCOT Board prioritization and approval. Please see the Project Priority List (PPL) for additional information. |  |
| ERCOT Staffing Impacts (across all areas) |  | No impacts to ERCOT staffing. |  |
| ERCOT Computer System Impacts |  | The following ERCOT system(s) will be impacted: - Market Management System (MMS) - Price Verification Tool (PVT) - Energy Market Management System (EMMS) |  |
| ERCOT Business Function Impacts |  | None. |  |
| Grid Operations & Practices Impacts |  | None. |  |

Alternatives for a More Efficient Implementation (include explanation of impacts)

None offered.

Evaluation of Interim Solutions (e.g., manual workarounds)

None offered.

Feasibility of Implementation

Impact on Resource Availability: None identified. Impact on Other Projects: None identified.

Comments

The 11/14/12 ERCOT comments propose language that would reduce the cost/budgetary impact estimate to between $75k and $90k.