## Slide 1
Periodic Revision Request Implementation Review – Q4 2012
November 15, 2012

## Slide 2: PPL Prioritization Discussion
On a quarterly basis, PRS conducts a review of upcoming revision request project efforts in order to get stakeholder input on the priority of items in the project queue
We now have a total demand for 2013 projects that nearly meets our projected target for revision request work
Today’s discussion will center on the timing of 16 upcoming efforts
  16 NPRRs, SCRs and NOGRRs that are Board-approved with PPL projects that have not yet started and are planned to start between 11/2012 and 3/2013

## Slide 3: 2013 Revision Request Funding Reconciliation
2013 Target Funding for Revision Requests = $3.0M
Board Approved – In Flight (5) = ($0.5M)
  NPRRs: 260, 313, 327, 463
  SCRs: 760
Board Approved – Not Yet Started (15) = ($1.6M)
  NPRRs: 207, 240, 256, 272, 393, 407, 416, 419, 439, 456, 457
  NOGRRs: 084
  SCRs: 769, 770, 771
In Stakeholder Process (11) = ($0.6M)
  NPRRs: 153, 210, 340, 425, 476, 479, 481, 487
  NOGRRs: 093, 101
  SCRs: 756
“Remaining” 2013 Revision Request Funding = $0.3M
Summary: Close oversight of 2013 project initiations will be needed.
ERCOT will strive to work on the most important projects by confirming priorities with PRS.

## Slide 4: PPL Prioritization Discussion – Revision Requests “Not Started”
Revision Request | Start Date
NPRR416 – Removal of the RUC Clawback Charge … Other than RMR Units | Nov 2012
NPRR272 – Participation of Quick Start Generation Resources | Dec 2012
NPRR393 – SCED Constraint Management Transparency | Dec 2012
NPRR425 – Creation of a WGR Group for GREDP and Base Point Deviation… | Dec 2012
NPRR439 – Updating a Counter-Party's Avail. Credit Limit for Current Day DAM | Dec 2012
NPRR456 – Electrically Similar Settlement Points and Heuristic Pricing Posting | Dec 2012
NPRR457 – Daily Update of New ESIIDs & AMS Meter & Switch Hold Ind. Chgs | Dec 2012
SCR770 – Rev. to Outage Sched. Entry for Resource Maint. Outage Level Desig. | Dec 2012
NPRR240 – Proxy Energy Offer Curve | Jan 2013
NPRR256 – Sync PRR787, Add Non-Compliance Lang. to QSE Perf. Standards | Jan 2013
NOGRR093 – Synchronization with NPRR365 | Jan 2013
NOGRR084 – Daily Grid Operations Summary Report | Feb 2013
NPRR153 – Generation Resource Fixed Quantity Block Offer | Mar 2013
NPRR407 – Credit Monitoring Posting Requirements – CRR Portion | Mar 2013
SCR769 – CRRAH Digital Certificate New Role for Read Only Access | Mar 2013
SCR771 – Allow Independent Master QSE to Represent Split Gen. Resources | Mar 2013

## Slide 5: PPL Prioritization Discussion
  Appendix

## Slide 6: 2013 Revision Request Funding – Board Approved – In-Flight
Source Doc | Revision Request | Budget Range
SCR760 | Recommended Changes Needed for Information Model Manager and Topology Processor for Planning Models | $400k-$500k
NPRR327 | State Estimator Data Redaction Methodology | $120k-$150k
NPRR463 | CRR Auction Structure Enhancements | $60k-$80k
NPRR313 | Updating the Term Resource Plan to Current Operating Plan / Availability Plan | $20k-$40k
NPRR260 | Providing Access to MIS Secure Area to MIS Registered Users | <$10k

## Slide 7: 2013 Revision Request Funding – Board Approved – Not Started
Source Doc | Revision Request | Budget Range
NOGRR084 | Daily Grid Operations Summary Report | $300k-$500k
NPRR425 | Creation of a WGR Group for GREDP and Base Point Deviation Evaluation | $250k-$350k
NPRR416 | Removal of the RUC Clawback Charge for Resources Other than RMR Units | $225k-$250k
NPRR256 | Sync with PRR787, Add Non-Compliance Language to QSE Performance Standards | $100k-$250k
NPRR272 | Definition and Participation of Quick Start Generation Resources | $125k-$150k
NPRR439 | Updating a Counter-Party's Available Credit Limit for Current Day DAM | $120k-$130k
SCR769 | CRRAH Digital Certificate New Role for Read Only Access | $100k-$110k
SCR771 | ERCOT System Change Allowing Independent Master QSE to Represent Split Generation Resources | $95k-$110k
NPRR407 | Credit Monitoring Posting Requirements - CRR Portion | $90k-$110k
SCR770 | Revision to Outage Scheduling Entry for Resource Maintenance Outage Level Designation | $90k-$105k
NPRR393 | SCED Constraint Management Transparency | $80k-$85k
NPRR457 | Daily Update of New ESI IDs and AMS Meter and Switch Hold Indicators Changes | $45k-$65k
NPRR207 | Unit Deselection | $45k-$55k
NPRR456 | Clarification of Definition of Electrically Similar Settlement Points and Heuristic Pricing Posting | $30k-$35k
NPRR240 | Proxy Energy Offer Curve | <$50k
NOGRR093 | Synchronization with NPRR365 | $20k-$25k
NPRR419 | Revise Real Time Energy Imbalance and RMR Adjustment Charge | $15k-$25k
NPRR153 | Generation Resource Fixed Quantity Block Offer | $12k-$16k

## Slide 8: 2013 Revision Request Funding – In Stakeholder Process
Source Doc | Revision Request | Budget Range
NPRR487 | QSGR Dispatch Adjustment | $75k-$90k
SCR756 | MarkeTrak Enhancements - Remaining SCR756 Items | $50k-$100k
NPRR210 | Wind Forecasting Change to P50, Sync with PRR841 | $50k-$100k
NPRR479 | Daily Net Outage MW | $50k-$60k
NPRR476 | Market Submitted Energy Offer Curves Disclosures | $45k-$60k
NPRR481 | Report of Hourly Actual System Load by Weather Zone | $25k-$35k
NPRR340 | Introduction and Definition of Duration-Limited Resources | $15k-$20k
NOGRR101 | Market Transparency for DC Tie Outage Information | <$10k