| # Flight Schedule for Version 4.0 Flights in 2012 | ## 0312 |
| --- | --- |
| Activity | ## Calendar Date |
| Notice from ERCOT Retail Client Services of the next flight for Retail Market Testing sent to ERCOT lists.ercot.com distribution | #### Jan. 18, 2012 |
| Signup begins | #### Feb. 15, 2012 |
| FLIGHT DEADLINE The following 4 steps must be completed by 5pm cpt. on the deadline: - CR must have submitted ERCOT LSE Application and Application Fee - CR must have filed for PUC REP Certification - TW updated on ERCOT Retail Testing Website - Send an e-mail of intent to test to ERCOT at: RetailMarketTesting@ercot.com The following steps must be completed by 5pm cpt. on the deadline for current MPs: - TW updated on ERCOT Retail Testing Website - Send an email of intent to test to ERCOT at: RetailMarketTesting@ercot.com | ### Feb. 22, 2012 |
| ERCOT Retail Client Services verifies that each new Testing Participant has completed Registration testing requirements with ERCOT | #### Feb. 24, 2012 |
| Verification and communication from PUCT Staff that Testing Participants intending to test have applied for REP Certification | #### Feb. 24, 2012 |
| Communication from ERCOT Flight Administrator of Testing Participants to each TDSP | #### Feb. 24, 2012 |
| TDSPs and ERCOT have completed communication of connectivity testing schedule to each Trading Partner | #### Feb. 27, 2012 |
| Connectivity Testing Kick Off Conference Call - Mandatory for all Testing Participants (blackout ends) | #### Feb. 28, 2012 |
| Connectivity and Penny (if applicable) Testing begins for all Testing Participants | #### Feb. 28, 2012 |
| TDSPs communicate Test bed load to Trading Partners and ERCOT | #### Mar. 19, 2012 |
| Flight Kick Off Conference Call - Mandatory for all Testing Participants | Mar. 23, 2012 |
| Day 1 Transactions flow | Mar. 26, 2012 |
| Flight tentatively scheduled to conclude | ##### May 8, 2012 |
| Contingency Testing scheduled to conclude (blackout starts) | ##### May 25, 2012 |
| PROD implementation scheduled for TX SET V4.0 | ##### Jun. 3, 2012 |
| Contingency PROD implementation scheduled for TX SET V4.0 | ##### Jun. 10, 2012 |

| # Flight Schedule for Version 4.0 Flights in 2012 | ## 0912 |
| --- | --- |
| Activity | ## Calendar Date |
| Notice from ERCOT Retail Client Services of the next flight for Retail Market Testing sent to ERCOT lists.ercot.com distribution | #### Jul. 18, 2012 |
| Signup begins | #### Aug. 15, 2012 |
| FLIGHT DEADLINE The following 4 steps must be completed by 5pm cpt. on the deadline: - CR must have submitted ERCOT LSE Application and Application Fee - CR must have filed for PUC REP Certification - TW updated on ERCOT Retail Testing Website - Send an e-mail of intent to test to ERCOT at: RetailMarketTesting@ercot.com The following steps must be completed by 5pm cpt. on the deadline for current MPs: - TW updated on ERCOT Retail Testing Website - Send an email of intent to test to ERCOT at: RetailMarketTesting@ercot.com | ### Aug. 22, 2012 |
| ERCOT Retail Client Services verifies that each new Testing Participant has completed Registration testing requirements with ERCOT | #### Aug. 24, 2012 |
| Verification and communication from PUCT Staff that Testing Participants intending to test have applied for REP Certification | #### Aug. 24, 2012 |
| Communication from ERCOT Flight Administrator of Testing Participants to each TDSP | #### Aug. 24, 2012 |
| TDSPs and ERCOT have completed communication of connectivity testing schedule to each Trading Partner | #### Aug. 27, 2012 |
| Connectivity Testing Kick Off Conference Call - Mandatory for all Testing Participants (blackout ends) | #### Aug. 28, 2012 |
| Connectivity and Penny (if applicable) Testing begins for all Testing Participants | #### Aug. 28, 2012 |
| TDSPs communicate Test bed load to Trading Partners and ERCOT | #### Sept. 17, 2012 |
| Flight Kick Off Conference Call - Mandatory for all Testing Participants | Sept. 21, 2012 |
| Day 1 Transactions flow | Sept. 24, 2012 |
| Flight tentatively scheduled to conclude | ##### Nov. 6, 2012 |
| Contingency Testing scheduled to conclude (blackout starts) | ##### Nov. 21, 2012 |