| Event Summary |  |  |
| --- | --- | --- |
| Event Description: MarkeTrak Task Force Meeting Notes | Date 08/09/2010 | Completed by: Craig Dillon |
| Attendees: Onsite; WebEx. Monica Jones; Reliant; Shannon Duffer; Ambit. Jonathan Landry; Gexa; Scott Coughran; TNMP. David Michelsen; ERCOT; Gricelda Calzada; AEP. Tammy Stewart; ERCOT; Liz Fanning; Oncor. Carolyn Reed; CenterPoint; Trey Felton; ERCOT. Craig Dillon; ERCOT; Rachel Byars; Direct. |
| ***Items with RED font are actions items and are compiled in the “Action Items” section at end of document*** - Agenda 1.; Antitrust Admonition; 1:30 PM. 2.; Introductions. 3.; MarkeTrak GUI/API metrics presentation; Trey Felton. 4.; Review and Discuss User Guide Draft Missing Interval Data. 5.; Discuss Proposed MarkeTrak Phase 3 Activity and Meeting Schedule. 6.; Review and sort Phase 3 suggestions. 7.; Status/Update of Tips n Tricks table documentation. 8.; Gather Action Items. 9.; High Level Timeline; Karen Farley. 10.; Adjourn; 5:00 PM. NOTES: - Metrics – GUI/API– Trey - Reviewed posted presentation - Reviewed baselines compared with July MT numbers - API update not met 2% of time, rest all above threshold - Will check on reason for API issue - One day above threshold, rest of month below - GUI always below threshold - High Level Timeline – Dave Michelsen - Reviewed slides - Will be posted after meeting - SCR 756 is on parking deck and being considered as a “green” project but not being initiated currently due to resources - Time cost estimate – internal ERCOT - ERCOT needs scope – not business and use cases but needs scope - Edited scope/requirement document - Dave – check on SIR – Liz issue with mass update requiring comment but no way to enter - MP7 – need Karen Malkey’s input on intent - Craig – post docs on calendar page - Review and Discuss User Guide Draft – Missing Interval Data - Redlined existing “Missing Interval_Projects” document - Craig – send out document for review by group and post - Discuss Proposed MarkeTrak Phase 3 Activity and Meeting Schedule - Discussed meeting calendar (proposed) - Posed 2 additional days for January 2011 - Review and sort Phase 3 suggestions - 7.0 – Carolyn check with Karen to see if still priority - 8.0 – will have to revisit - 23.- clarify with Jane Eyanson regarding 2nd part of recommendation - 24.0 – check to see if SMRD and priority code (P) works - 25.0 – table for later discussion – check with Jane Eyanson - 27.0 – would require RMG changes and review by market rules - Not a change to app – this is a business process change - Deadline by December (12/9) meeting to submit requests - Action Items: - Work on remaining tips and tricks - Tammy – DEV LSE - Carolyn – DEV Existence - Craig – DEV IDR - Jonathan – DEV NIDR - Add column for required fields - Add column for what issues to NOT use for (group discussion – further out) |
| Action Items / Next Steps: |  |  |
| - Dave Michelsen – check on SIR regarding Liz’s issue when entering a mass update requiring a comment but no way to enter a comment. - Need Karen Malkey’s input on intent regarding MP7 - Craig – Post docs on calendar page (done) - Craig – send out documentation for review by group and post (done) - Group – Work on remaining tips and tricks: - Tammy – DEV LSE - Carolyn – DEV Existence - Craig – DEV IDR - Jonathan – DEV NIDR - ALL – add column for required fields - Add column for what issues to not use for (will require group discussion later) - Review and sort Phase 3 suggestions - 7.0 – Carolyn check with Karen to see if still priority - 23.- clarify with Jane Eyanson regarding 2nd part of recommendation - 24.0 – check to see if SMRD and priority code (P) works - 25.0 – table for later discussion – check with Jane Eyanson |  |  |