| Event Summary |  |  |
| --- | --- | --- |
| Event Description: MarkeTrak Task Force Meeting Notes | Date: 06/23/2010 | Completed by: Craig Dillon |
| Attendees: ONSITE; WEBEX. Name; Entity; Name; Entity. Craig Dillon; ERCOT; Fernando Rojas; Startex. Carolyn Reed; CNP; Krystal; Startex. Shannon Duffer; Ambit; Liz Fannin; Oncor. Tammy Stewart; ERCOT; Carrie; First Choice. Trey Felton; ERCOT; Rachel Byers; Direct. Monica Jones; Reliant; Sandra Tindall; ERCOT. Jonathan Landry; Gexa; Scott Coughman; TNMP. Debbie McKeever; Oncor. |
| ***Items with RED font are actions items and are compiled in the “Action Items” section at end of document*** ##### Agenda 1.; Antitrust Admonition; 10:00 AM. 2.; Introductions. 3.; GUI metrics presentation; Trey Felton. 4.; Discuss SLA benchmark for GUI; All. 5.; Discuss possible 4Q schedule for planning stage for Phase III; All. 6.; Update User’s guide with Missing LSE interval data process; All. 7.; Action Items; 2:00 PM. 8.; Adjourn. - GUI metrics presentation – Trey Felton - Discussed posted slides – SLA - Began measuring/monitoring API/GUI last year - API - Established API benchmarks this year - GUI monitoring has improved - 2.5 months of performance data reviewed - Monitoring synthetic transactions to mimic user experience - 3.75 second benchmark - Reported #s below benchmark - SLO - June 6/7 higher than benchmark – around 10 seconds. - GUI - Previous data included maintenance outages (planned) - Monitoring tool modified and #s dropped significantly - Stabilized around 8-9 seconds as whole - Monthly #s higher, but for measurement period within target - Next item to discuss benchmarks - Tool can be used to monitor outages moving forward - Need to determine outage versus degradation - By August/September need to determine course and have draft SLA - Carolyn – results appear consistent with previous report - Would like to consider lowering SLO time from 3.75 - Trey – possible, but individual days drill-down show some times around 5 seconds, but daily averages out to lower. - Carolyn – would like 3 seconds - Group ok with changing SLO time to 3 seconds - Trey - API update – currently 7 seconds. - Group – leave at 7 for now. - Query Detail – currently 2 seconds - Below 9 seconds on average for 3 month period - 1 month below 2 seconds – average .9 - Trey – recommended 1.5 seconds - Group ok - GUI - below 10 seconds typically - Trey – propose 15 second SLA - Group ok with this as initial - Group reported MT not responding at all yesterday afternoon (around 2:30, 6/22) - Discuss possible 4q schedule for planning MT Phase 3 - Board recommended come up with schedule - TXSET has once a month, 2 days - Propose 3rd week of the month moving forward (tues/wed) - User Guide Draft - Need to come up with ISA # - Group recommends 1234 - Redlined doc - Added verbiage to include interval usage dispute in addition to missing usage - Create table for “tips n tricks” - Need brief description for all issues under subtype - Include required comment verbiage for subtypes with required comments - Action Items: - Jonathan - Cancel without approval - Missing transactions - Usage/billing - Debbie - Build template - Reject transactions - ROR - Monica - Projects - Siebel change info - 997 - Carolyn - Other - Inadvertent gain - IAL - Shannon - Premise type - Service address - Tammy - Cancel with - Safety net - Craig - Service order 650 - Move out with Meter Removal - USER GUIDE – Tammy - Send to chairs for review after screenshots added**** |
| Action Items / Next Steps: |  |  |
| - Create Tips n Tricks docs - Jonathan - Cancel without approval - Missing transactions - Usage/billing - Debbie - Build template - Reject transactions - ROR - Monica - Projects - Siebel change info - 997 - Carolyn - Other - Inadvertent gain - IAL - Shannon - Premise type - Service address - Tammy - Cancel with - Safety net - Craig - Service order 650 - Move out with Meter Removal |  |  |