# ERCOT STEADY STATE WORKING GROUP (SSWG)

## January 10th, 2013 Report to ROS

### SSWG has met once since the December ROS meeting.

### 13DSA Transmission Loss Factor Calculation

- Finalized and Sent to Settlements for MIS Posting on 12/14/2012

### ERCOT Filed Contingency Definition Updates

- Finalized and Posted to POI on 12/19/2012

### Planning Data Dictionary Update

- Currently In-Progress with TSP Pass 0 Update Submissions on 12/21/2012

- Pending ERCOT Pass 1 Distribution on 01/04/2013

- Anticipated Completion:  01/11/2013

### December 2012 TPIT Report

- Final TSP Update Submissions Due to ERCOT:  12/28/2012

- Anticipated December TPIT Report Posting:  01/09/2013

- December TPIT Case Updates:  Jan – Feb, 2013

### Other Upcoming SSWG Activity:

- SSWG Procedure Manual Updates: Generator Area Assignments and Extraordinary Dispatch Methodology

  - SSWG Draft, Review, and Finalization of Administrative Updates  [Jan, 2013]

  - Present Procedure Manual Updates to ROS for Approval  [Feb, 2013]

Brad Myers	Julius Horvath

2012 SSWG Chair	2012 SSWG Vice-Chair