| NPRR Number | 495 | NPRR Title | Changes to Ancillary Services Capacity Monitor |
| --- | --- | --- | --- |
| Impact Analysis Date |  | December 12, 2012 |  |
| Cost/Budgetary Impact |  | Between $105k and $125k |  |
| Estimated Project Time Requirements* *Unless otherwise indicated, project time requirements begin upon project initiation. |  | The timeline for implementing this Nodal Protocol Revision Request (NPRR) is dependent upon ERCOT Board prioritization and approval. Please see the Project Priority List (PPL) for additional information. Estimated project duration: Between 6 to 8 months. |  |
| ERCOT Staffing Impacts (across all areas) |  | No impacts to ERCOT staffing. |  |
| ERCOT Computer System Impacts |  | The following ERCOT systems would be impacted: - Market Management System (MMS) - Energy Management System (EMS) - Market Information System (MIS) - Information Systems Master (ISM) - Enterprise Integration (EI) - Current Day Reports (CDR) |  |
| ERCOT Business Function Impacts |  | No impacts to ERCOT business functions. |  |
| Grid Operations & Practices Impacts |  | No impacts to ERCOT grid operations and practices. |  |

Alternatives for a More Efficient Implementation (include explanation of impacts)

None offered.

Evaluation of Interim Solutions (e.g., manual workarounds)

None offered.

Feasibility of Implementation

Impact on Resource Availability: None identified Impact on Other Projects: None identified

Comments

None.