## Slide 1: ERCOT CRR Calendar Proposal to TAC
February 7, 2013
ERCOT Public
Matt Mereness
ERCOT Manager
Day-Ahead Market and CRR Auction

## Slide 2
ERCOT Public
Jan 2013
NPRR463 “CRR Auction Structure Enhancements” Board Approved June 2012
A.K.A. 6-month Rolling Auction or Long-Term Auction Sequence
Milestones and Key Dates
Internal
  September development of Nexant scope/requirements
  Oct/Nov focus on Integration issues/scope
  October FTE hired to support rolling auction started
  December 19 project moved into Execution
  Internal testing Jan/Feb/Mar (FAT and iTest)
External
  Dec 31 ERCOT released draft CRR Calendar inclusive NPRR463 Long-Term Auction
  WMS reviewed CRR Calendar (Jan 9th)- unanimously approved two changes:
    Deferral/Suspension of auction sequences during December holidays
    Remove overlapping month/long-term bid windows with earlier monthly auction
  TAC approval of CRR Calendar (today)
  No market-facing trials are currently planned but will host Q&A webex/calls (late March)
  Review of Bid Transaction Limits in February/March (CMWG/WMS)
  TAC approval of Bid Transaction Limits (April 4 meeting)
  Go-Live April (Models post April 2, Auction Notice post April 10, Credit Lock April 29)
Reminder of Rolling Auction Transition

## Slide 3
ERCOT Public
Jan 2013
Current Auction Structure - 1x/Year
OnPeak WkDay
OffPeak
OnPeakWkEnd
OnPeak WkDay
OffPeak
OnPeakWkEnd
In 4th Quarter of each year, sell next 2 years of CRRs at monthly granularity in an annual 12-month optimization
- Year 1 on 55% Model
- Year 2 on 15% Model
- Optimize each time-of-use across multi-period months for annual
- Monthly auction is 90% and optimize across 3 times of use

## Slide 4
ERCOT Public
Jan 2013
2013 Auction Structure - 2x/Year
In 2nd and 4th Quarter of each year, sell next 2 years of CRRs at monthly granularity in an 6-month optimization
- First 6-months at 60%, Second 6-months 45%, Third at 30%, Fourth at 15%
- Optimize each time-of-use across multi-period months for annual
- Monthly auction is 90% and optimize across 3 times of use

## Slide 5
ERCOT Public
Jan 2013
Spring 2013 CRR Calendar- Long-term Auction Sequences
Credit Lock and Run dates
April29-May17,
2013
Credit Lock and Run dates
May20-Jun7,
2013
Credit Lock and Run dates
June10-28,
2013
Credit Lock and Run dates
Jul1-19,
2013
MAY
JUNE
JULY

## Slide 6
ERCOT Public
Jan 2013
Winter 2013 CRR Calendar- Long-term Auction Sequences
Credit Lock and Run dates
Oct28-Nov15, 2013
Credit Lock and Run dates
Nov18-Dec6,
2013
Dec9-Dec27,
2013
Dec30-Jan17,
2013
WMS vote on Calendar Options:
- Back-to-Back or
- Defer after holiday
NOV
DEC
JAN
Jan6-Jan24, 2014
Jan27-Feb14, 2014
FEB

## Slide 7
ERCOT Public
Jan 2013
Format of Calendar has been changed
From WMS Jan 28th email, ERCOT proposed final dates as well as format improvements and no comments received (good news).
- Simplified format for the CRR Calendar (summary of dates rather than all days)
- 2014 Extension of the CRR activity calendar timeline through the end of 2014
- Inclusion of additional worksheets separating and detailing NOIE PCRR nomination sequence as well as protocol references that drive the auction and nominations dates

## Slide 8
ERCOT Public
Jan 2013
TAC Vote Requested
Motion to be considered from ERCOT:
In accordance with Protocols 7.5.1 (4) (b) (iii), and within the boxed language of NPRR463, TAC approves the ERCOT Proposed CRR Calendar for 2013-2014 which includes monthly and Long-Term Auction Sequence dates.
Protocols excerpt 7.5.1 (4) (b) (iii) :
A calendar of key milestone dates, specifically the weeks of bid and credit windows for each CRR Auction in the CRR Long-Term Auction Sequence, must be approved in final form by the Technical Advisory Committee (TAC) no later than the earliest of May 1 (for a CRR Long-Term Auction Sequence to be held in the second half of a year), November 1 (for one being held in the first half of the following year), or 120 days prior to the planned closure of the bid window for the first CRR Auction in the CRR Long-Term Auction Sequence. This timeline can be shortened to 60 days notice for implementation of the first CRR Long-Term Auction Sequence.

## Slide 9
ERCOT Public
January, 2013
APPENDIX

## Slide 10
ERCOT Public
Jan 2013
CRR Roadmap
2012
2013
Q3
Q4
Q2
Q3
Q1
Q4
NPRR 357/430 Credit Q3
NPRR 453 Yr 1 / Yr 2 Execution Q3/4
CRR Upgrade to Linux Hardware Q3/4
2012-2013 work in parallel on:
Stress testing 200,000 bid limit on Linux
Potential Future Changes:
NPRR407 Phase 2 – CRR Credit (initiate 1Q?)
SCR769 - Read-only Role (initiate 1Q?)
NPRR455 - CRR Shift Factors
NPRR484- CRR Credit Calculations
CRR API - Leverage new Nexant functionality
PhaseShiftTxfrmr Optimization
Refine Hub calculation for outage redistribution
NPRR463 – 6 month / Rolling Auction
Break-up scaling PCRR/CRR
Integration fixes and improvements
ERCOT configuration / testing
Requirements – Oct 2012, Test - Jan, Prod – April