| SCR Number | 773 | SCR Title | Addition of Regulation Feedback to Generation to be Dispatched Calculation |
| --- | --- | --- | --- |
| Impact Analysis Date | March 6, 2013 |
| Cost/Budgetary Impact | Between $50k and $100k |
| Estimated Project Time Requirements* | The timeline for implementing this System Change Request (SCR) is dependent upon ERCOT Board prioritization and approval. Please see the Project Priority List (PPL) for additional information. Estimated project duration: 4 to 6 months |
| ERCOT Staffing Impacts (across all areas) | No impacts to ERCOT staffing. |
| ERCOT Computer System Impacts | The following ERCOT systems would be impacted: Energy Management Systems (EMS) Network Modeling and Management System (NMMS) |
| ERCOT Business Function Impacts | No impacts to ERCOT business functions. |
| Grid Operations & Practices Impacts | No impacts to ERCOT grid operations and practices. |

Alternatives for a More Efficient Implementation (include explanation of impacts)

None offered.

Evaluation of Interim Solutions (e.g., manual workarounds)

None offered.

Feasibility of Implementation

Impact on Resource Availability: None identified. Impact on Other Projects: None identified.

Comments

Incremental impact on the EMS Upgrade project would be realized if SCR773 is required prior to the completion of the upgrade (estimated in the 2015/2016 timeframe). No schedule impact foreseen at this time, however, dependent on when this SCR is implemented, there remains the potential of schedule impact.