| NPRR Number | 487 | NPRR Title | QSGR Dispatch Adjustment |
| --- | --- | --- | --- |
| Impact Analysis Date |  | February 28, 2013 |  |
| Cost/Budgetary Impact |  | Between $25k and $45k |  |
| Estimated Project Time Requirements* |  | Interim Solution: Manual process No project required. This Nodal Protocol Revision Request (NPRR) can be implemented using manual business processes and can take effect upon ERCOT Board approval. Long-term solution: Automation The timeline for automating this NPRR is dependent upon ERCOT Board prioritization and approval. Please see the Project Priority List (PPL) for additional information. Estimated project duration for long-term solution: Between 4 to 6 months |  |
| ERCOT Staffing Impacts (across all areas) |  | There will be a 0.1 FTE impact to Settlements and Billing, which will be absorbed by current staff. |  |
| ERCOT Computer System Impacts |  | The following ERCOT systems would be impacted: - Settlement & Billing (S&B) - Commercial Systems Interface (CSI) - Energy Management System (EMS) |  |
| ERCOT Business Function Impacts |  | ERCOT will update its business processes to implement this NPRR. |  |
| Grid Operations & Practices Impacts |  | No impacts to ERCOT grid operations and practices. |  |

Alternatives for a More Efficient Implementation (include explanation of impacts)

Automating the manual business processes in the long-term will be more efficient.

Evaluation of Interim Solutions (e.g., manual workarounds)

ERCOT can initially implement this NPRR using manual business processes.

Feasibility of Implementation

Impact on Resource Availability: None identified. Impact on Other Projects: None identified.

Comments

None.