| NPRR Number | 509 | NPRR Title | Shortened RTM Settlement Timeline |
| --- | --- | --- | --- |
| Impact Analysis Date |  | January 31, 2013 |  |
| Cost/Budgetary Impact |  | Between $35k and $45k |  |
| Estimated Project Time Requirements* |  | The timeline for implementing this Nodal Protocol Revision Request (NPRR) is dependent upon ERCOT Board prioritization and approval. Please see the Project Priority List (PPL) for additional information. Estimated project duration: Between 2 to 3 months (after Siebel Upgrade) |  |
| ERCOT Staffing Impacts (across all areas) |  | No impacts to ERCOT staffing. |  |
| ERCOT Computer System Impacts |  | The following ERCOT systems would be impacted: - Registration (REG) |  |
| ERCOT Business Function Impacts |  | ERCOT will update its business processes to implement this NPRR. |  |
| Grid Operations & Practices Impacts |  | No impacts to ERCOT grid operations and practices. |  |

Alternatives for a More Efficient Implementation (include explanation of impacts)

None offered.

Evaluation of Interim Solutions (e.g., manual workarounds)

None offered.

Feasibility of Implementation

Impact on Resource Availability: None identified. Impact on Other Projects: None identified.

Comments

ERCOT expects an impact to Siebel from NPRR509. The impact relates to how Siebel sets dates for disputes submitted for RTM Resettlements before and after Final Settlement. This Siebel code change and testing will be done after the Siebel Upgrade project is deployed. Since disputes remain low in volume and the number of RTM Resettlements are infrequent, ERCOT considers this as a minor risk during the period between ERCOT Board approval (March 19, 2013) and the completion of the Siebel Upgrade project (mid-2013). If disputes are submitted on RTM Resettlement statements during this period, ERCOT will use a workaround for the Market Participant to submit their dispute.