| # ID | CONSIDERATION | TARGET DATE |
| --- | --- | --- |
| CONS-001 | Hold Web meetings as needed for development 3rd party and HAN related issues during 2013 | Progress and status on the HAN support model will be provided to RMS 3rd party development will be handled by SMTDO |
| CONS-002 | Finalize & Document Future process for change requests and version releases for SMT | Complete |
| CONS-003 | Need to memorialize at the Commission the SMT final Business Requirements that encompass the original set all the way through Release 4.4 for each TDSP. TDSP’s individually could include any business requirements that develop between Release 4.4 and when the TDSP files a reconciliation. | - Varies by TDSP Regulatory schedule. - Requested to be filed in each TDSP’s next reconciliation (keep staff in the loop) |
| CONS-004 | The target is to have the AMIT handbook version 1 by the end of the Q1 2013 and presented to AMWG | End of Q1 2013 |
| CONS-005 | Determine where the AMIT Handbook resides (e.g. Is it a new guide for the market, or is it a new section to the Retail Market Guide?) and how it’s kept up to date. Staff requests that when it is final, it be filed in Project 41172. | AMWG will recommend to RMS |
| CONS-006 | The current core functions of OWG to move to RMS Including reviewing OWG RACI Matrix responsibilities and determine which, if any, get transferred to RMS. | Complete |
| CONS-007 | HAN and SMT Support Structure resources stay in place at the JDOA | Complete |
| CONS-008 | The design and content review for existing and/or future change controls created through 2013 will continue to be handled in SMTDO as needed. | Complete |
| CONS-009 | RMS will gather SMT concerns and issues for possible development of change control requests or funneling to SMTDO or JDOA as appropriate. | The process has been outlined |
| CONS-013 | Determine and document needed representation from the Texas retail market in national groups (e.g. ZIGBEE, NAESB, SGIP) to share, influence and stay abreast of. | Ongoing handled by JDOA |
| CONS-017 | The TDSP’s will continue to fund and operate SMT pursuant to Commission orders unless an SMT ownership change decision is made by the Commission. | Complete |
| CONS-019 | The JDOA will be represented at the monthly RMS meetings to provide updates and gather concerns and issues for possible development. | Complete |
| CONS-020 |  |  |
| CONS-027 |  |  |