| NPRR Number | 514 | NPRR Title | Seasonal Generation Resource |
| --- | --- | --- | --- |
| Impact Analysis Date |  | May 3, 2013 |  |
| Cost/Budgetary Impact |  | Between $20k and $40k |  |
| Estimated Project Time Requirements* |  | The timeline for implementing this Nodal Protocol Revision Request (NPRR) is dependent upon ERCOT Board prioritization and approval. Please see the Project Priority List (PPL) for additional information. Estimated project duration: 3 to 5 months |  |
| ERCOT Staffing Impacts (across all areas) |  | There will be ongoing operational impacts across the following ERCOT departments to support this NPRR: - Operations Analysis: 0.5 FTE This FTE impact will be absorbed by the 1 FTE already identified under NPRR421, Clarification of RMR Notifications. |  |
| ERCOT Computer System Impacts |  | The following ERCOT systems would be impacted: - Registration Systems (REG) - Outage Scheduler (OS) - Enterprise Integration (EI) - Market Management Systems (MMS) |  |
| ERCOT Business Function Impacts |  | ERCOT will update its business process to comply with the requirements of this NPRR. |  |
| Grid Operations & Practices Impacts |  | No impacts to ERCOT grid operations and practices. |  |

Alternatives for a More Efficient Implementation (include explanation of impacts)

None offered.

Evaluation of Interim Solutions (e.g., manual workarounds)

None offered.

Feasibility of Implementation

Impact on Resource Availability: Not applicable. Impact on Other Projects: Not applicable.

Comments

None.