ERCOT System Protection Working Group (SPWG)

monthly report to

ERCOT Reliability Operation Subcommittee (ROS)

May 9th, 2013

Current group activity and updates:

a)  TAC approved NOGRR107 Disturbance Monitoring Requirements Clarification.

b) The Current Year (CY) short circuit case is complete.  The Future Year (FY) short circuit case studies are in process and will complete by 6/21/13.

c)  Reminder was sent to SPWG members on 2013 1st Quarter Misoperations Reporting Submission (due 5/31/13).

d)  SPWG meeting minutes will be disseminated 5/10/13.

2013 SPWG Meetings

- Scheduled for:  July 18 & 19, and November 21 & 22 at ERCOT Met Center Facility.

Submitted by Danny Ee, SPWG 2013 Chair, 05/01/13