## Slide 1
Project Prioritization Review
May 16, 2013

## Slide 2: 2013 Project Update – Agenda
  Project Prioritization Action Items p. 3-4
    Planned Revision Requests Starts – 2013
    Guiding Principles Document
Location of Project Priority List (PPL): http://www.ercot.com/services/projects/index

## Slide 3: Approved Revision Requests “Not Started” – Planned to Start in 2013
Revision Request | Target Start Date | Release Target | Cost Estimate | Author
NPRR514 – Seasonal Generation Resource | May 2013 | 2013-TBD | $20k-$40k | Luminant
NOGRR101 – Market Notice for DC-TIE Outage Information | Jun 2013 | 2014-R5 | <$10k | Tenaska
NPRR407 – Credit Monitoring Posting Requirements – CRR Portion | Jun 2013 | TBD | $90k-$110k | Tenaska
SCR756 – MarkeTrak Enhancements - Remaining SCR756 Items | Jun 2013 | 2014-R2 | $250k-$300k | MarkeTrak TF
NPRR210 – Wind Forecasting Change to P50, Sync with PRR841 | Jul 2013 | 2013-R6 | $45k-$55k | Morgan Stanley
NPRR492 – Addition of System Lambda Information | Jul 2013 | 2013-R6 | $15k-$20k | MISUG
NOGRR105 – Generation Resource Frequency Response Test Procedure | Jul 2013 | 2013-R6 | $30k-$40k | PDCWG
NPRR240 – Proxy Energy Offer Curve | Aug 2013 | 2013-R4 | $50k-$60k | Potomac Econ
SCR771 – Allow Ind. Master QSE to Represent Split Gen. Resources | Sep 2013 | 2014-R2 | $95k-$110k | Sandy Creek
NOGRR084 – Daily Grid Operations Summary Report | Sep 2013 | 2014-R4 | $300k-$500k | MISUG
NPRR256 – Sync PRR787, Add Non-Compliance Lang. to QSE Perf. Standards | Oct 2013 | 2014-R3 | $100k-$250k | Luminant
SCR769 – CRRAH Digital Certificate New Role for Read Only Access | Nov 2013 | 2014-R2 | $100k-$110k | Austin Energy
ERCOT requests your input: Are these the most important revision requests to work on in 2013?
Moved from May 2013

## Slide 4: Guiding Principles Document – Discuss Revision Outline
Guiding Principles of Project Prioritization
  General document structure:
    Definition of Key Prioritization Terms
    Approach to Project Prioritization
      New Additions to the PPL
      Reprioritizing Projects on the PPL
    Periodic Review of Upcoming Project Starts