| NPRR Number | 491 | NPRR Title | Updated Distributed Generation and Demand Response Information for ERCOT |
| --- | --- | --- | --- |
| Impact Analysis Date |  | May 13, 2013 |  |
| Cost / Budgetary Impact |  | Between $40k and $50k |  |
| Estimated Project Duration |  | The timeline for implementing this Nodal Protocol Revision Request (NPRR) is dependent upon ERCOT Board prioritization and approval. Please see the Project Priority List (PPL) for additional information. |  |
|  |  | Estimated project duration: Between 4 to 6 months |  |
| ERCOT Staffing Impacts (all areas) |  | There will be an impact of 0.1 of an FTE to the Demand Integration department which can be absorbed with current staff. |  |
| ERCOT Computer System Impacts |  | The following ERCOT systems would be impacted: |  |
|  |  | - Information Systems Master (ISM) - Market Information System (MIS) |  |
| ERCOT Business Function Impacts |  | ERCOT will update it business functions to implement this NPRR. |  |
| Grid Operations & Practices Impacts |  | No impact to grid operations or practices. |  |
| Alternatives for a More Efficient Implementation (include explanation of impacts) |  |  |  |
| None offered. |  |  |  |
| Evaluation of Interim Solutions (e.g., manual workarounds) |  |  |  |
| None offered. |  |  |  |
| Feasibility of Implementation |  |  |  |
| Impact on Resource Availability: None identified Impact on Other Projects: None identified |  |  |  |
| Evaluation of Interim Solutions (e.g., manual workarounds) |  |  |  |
| None offered. |  |  |  |
| Comments |  |  |  |
| None offered. |  |  |  |