| OBD Number | N/A | OBD Title | Setting the Shadow Price Caps and Power Balance Penalties in Security Constrained Economic Dispatch |
| --- | --- | --- | --- |
| Impact Analysis Date |  | June 3, 2013 |  |
| Cost/Budgetary Impact |  | Between $65k and $85k |  |
| Estimated Project Time Requirements* |  | The timeline for implementing this Nodal Protocol Revision Request (NPRR) is dependent upon ERCOT Board prioritization and approval. Please see the Project Priority List (PPL) for additional information. Estimated project duration: 5 to 7 months |  |
| ERCOT Staffing Impacts (across all areas) |  | No impacts to ERCOT staffing (see comments below). |  |
| ERCOT Computer System Impacts |  | The following ERCOT systems would be impacted: - Market Management System (MMS) - Information Systems Management (ISM) |  |
| ERCOT Business Function Impacts |  | ERCOT will update its business processes to comply with this Other Binding Document. |  |
| Grid Operations & Practices Impacts |  | ERCOT will update its procedures to comply with this Other Binding Document. |  |

Alternatives for a More Efficient Implementation (include explanation of impacts)

None offered.

Evaluation of Interim Solutions (e.g., manual workarounds)

None offered.

Feasibility of Implementation

Impact on Resource Availability: Not applicable. Impact on Other Projects: Not applicable.

Comments

There will be business process impacts as a result of this Other Binding Document. The extent of these impacts depends upon how often the trigger conditions are met. Given historical trends for meeting the trigger condition, ERCOT is not requesting additional staff to support the revision. However, if the trigger conditions are met more frequently, there could be full-time equivalent (FTE) impacts to planning and operations.