| NPRR Number | 555 | NPRR Title | Load Resource Participation in Security-Constrained Economic Dispatch |
| --- | --- | --- | --- |
| Impact Analysis Date | July 3, 2013 |
| Cost / Budgetary Impact | Between $300k and $500k |
| Estimated Project Duration | The timeline for implementing this Nodal Protocol Revision Request (NPRR) is dependent upon ERCOT Board prioritization and approval. Please see the Project Priority List (PPL) for additional information. |
|  | Estimated project duration: Between 7 to 8 months. |
| ERCOT Staffing Impacts (all areas) | No impacts to ERCOT staffing. |
| ERCOT Computer System Impacts | The following ERCOT systems would be impacted: |
|  | Market Management Systems (MMS) Energy Management Systems (EMS) Settlement and Billing (S&B) Enterprise Integration (EI) Information Systems Master (ISM) Market Information System (MIS) Current Day Reports (CDR) |
| ERCOT Business Function Impacts | ERCOT will update business functions to implement this NPRR. |
| Grid Operations & Practices Impacts | ERCOT will update grid operation practices to implement this NPRR. |
| Alternatives for a More Efficient Implementation (include explanation of impacts) |
| None offered. |
| Evaluation of Interim Solutions (e.g., manual workarounds) |
| None offered. |
| Feasibility of Implementation |
| Impact on Resource Availability: None identified Impact on Other Projects: None identified |
| Evaluation of Interim Solutions (e.g., manual workarounds) |
| None offered. |
| Comments |
| Implementing NPRR555 may have cross-impacts to other ERCOT projects (i.e., Settlement Systems upgrade). When ERCOT completes its cross-impact assessment, ERCOT will update the Impact Analysis if necessary. |