ERCOT System Protection Working Group (SPWG)

# 2013 Calendar

- By 2nd week of Jan	Current year short circuit case due to ERCOT (01/11/13)

- By 1st  week of Feb	Current year short circuit case 1st pass revisions due to ERCOT (02/01/13)

- By 3rd week of Feb	Current year short circuit case 2nd pass revisions due to ERCOT (02/15/13)

- By 1st week of Mar	Current year short circuit case 3rd pass revisions due to ERCOT (03/01/13)

- By 3rd week of Mar	Current year short circuit case 4th Final pass revisions due to ERCOT (03/15/13)

- March 21 & 22		1st SPWG meeting (By Mar 31) at ERCOT Austin MET Center, Room 168

          - Exchange system maps/one-lines

          - Review current year short circuit case

- By 5th week of Mar	Current year short circuit case posted by ERCOT (03/25/13)

- By 2nd week of Apr	Future year (2014 – 2018) short circuit cases due to ERCOT (04/12/13)

- By 1st week of May	Future year short circuit cases 1st pass revisions due to ERCOT (05/03/13)

- By 3rd week of May	Future year short circuit cases 2nd pass revisions due to ERCOT (05/17/13)

- By 5th week of May	Future year short circuit cases 3rd pass revisions due to ERCOT (05/31/13)

- By 3rd week of Jun	Future year short circuit cases 4th Final pass revisions due to ERCOT (06/14/13)

- By 4th week of Jun	Future year short circuit cases posted by ERCOT (06/21/13)

- Jul 18 & 19		2nd SPWG Meeting (By Jul 30) at ERCOT, Austin MET Center, Room 168

          - Review future year short circuit cases

- By Oct 30		Data due to ERCOT

          - Disturbance Monitoring Equipment (DME) submittal - ERCOT NOG 6.1.4 (2)

- By Nov 30		3rd SPWG Meeting (By Nov 30) at ERCOT Austin MET Center, Room 168

          - Discuss current year short circuit case evaluation using available 345kV system event data

          - Review Nodal Operating Guide Section 6

          - Review short circuit case building process document/corrections/problems from previous year

## Texas Reliability Entity Misoperations Reporting Schedule

Submission of 1st Quarter Data - May 31

Submission of 2nd Quarter Data - Aug 31

Submission of 3rd Quarter Data - Nov 30

Submission of 4th Quarter Data - Feb 28

http://www.texasre.org/compliance/datasubmit/misoperationsreporting/Pages/Default.aspx

## Every five years

- Review technical requirements for Disturbance Monitoring Equipment (DME) installations within ERCOT

- Review technical requirements for Special Protection System (SPS) installations within ERCOT

As needed

- Review electric system disturbances, at request of ERCOT

- Review Special Protection System installations, at request of ERCOT