## Slide 1
Project Prioritization Review
July 18, 2013

## Slide 2: Approved Revision Requests “Not Started” – Planned to Start in Future Months
Revision Request | Target Start Date | Release Target | Cost Estimate | Author
NPRR210 – Wind Forecasting Change to P50, Sync with PRR841 | Jul 2013 | 2013-R6 | $45k-$55k | Morgan Stanley
NPRR492 – Addition of System Lambda Information | Jul 2013 | 2013-R6 | $15k-$20k | MISUG
NOGRR105 – Generation Resource Frequency Response Test Procedure | Jul 2013 | 2013-R6 | $30k-$40k | PDCWG
NPRR240 – Proxy Energy Offer Curve | Aug 2013 | 2013-R6 | $50k-$60k | Potomac Econ
SCR756 – MarkeTrak Enhancements - Remaining SCR756 Items | Aug 2013 | 2014-R2 | $250k-$300k | MarkeTrak TF
SCR771 – Allow Ind. Master QSE to Represent Split Gen. Resources | Sep 2013 | 2014-R2 | $95k-$110k | Sandy Creek
NOGRR084 – Daily Grid Operations Summary Report | Sep 2013 | 2014-R4 | $300k-$500k | MISUG
NPRR256 – Sync PRR787, Add Non-Compliance Lang. to QSE Perf. Standards | Oct 2013 | 2014-R3 | $100k-$250k | Luminant
NPRR407 – Credit Monitoring Posting Requirements – CRR Portion | Nov 2013 | 2014-R2 | $90k-$110k | Tenaska
NPRR500 – Posting of Generation that is Off but Available | Nov 2013 | 2014-R1 | $60k-$75k | Morgan Stanley
SCR769 – CRRAH Digital Certificate New Role for Read Only Access | Nov 2013 | 2014-R2 | $100k-$110k | Austin Energy
SCR772 – New Extract for Five Minute Interval Settlement Data | Nov 2013 | 2014-R1 | $80k-$90k | CSWG
NPRR439 – Updating a Counter-Party’s Available Credit Limit for Current Day DAM | Jan 2014 | 2014-R4 | $125k-$135k | ERCOT
ERCOT requests your input: Are these the most important revision requests to work on in 2013?
Moved from June 2013